TERMS OF REFERENCE

EXTERNAL EVALUATION OF THE WATER SERVICES SECTOR SUPPORT PROGRAMME (Project No. 00/73200/030)

- Introduction

As agreed in the EU Financing Agreement a mid-term evaluation of the second term of the WS Sector Support Programme (Masibambane) will be undertaken so that EU support could be redirected if necessary.  The evaluation will cover activities from April 2004 to end September 2005; being the first 18 months of the three-year support.

The programme is co-financed by the South African Government and EU and Ireland co-operation programmes. The United Kingdom co-operation programme provides parallel funding.  At the time the programme was initiated the sector budget reflected in Masibambane was estimated at approximately R2.22 billion for the first three years (2001-2004) and approximately 3.96 billion Rand for the next three (2004-2007). The EU contribution to the WS-SSP amounted to 75 million Euros for Masibambane I and 50 million Euros for Masibambane II, both in the form of a direct contribution to the South African government budget.

- Objectives of the study

.

The overall objective of this study is to assess the progress of the programme against the SFWS on the basis of the indicators formulated by the sector and to make recommendations for improvement. The mid-term review should also review the situation with regard to the MIG and CBG to re-orient programme procedures if required

To do this it will be necessary to critically evaluate:

- The effectiveness of sector collaboration & coordination and the implications of the SWAP approach (first of its kind)

- The institutionalization of Masibambane (its approach, objectives and modus operandi) and the effectiveness and strategic impact of Masibambane (as a whole)

- Achievement of outputs and progress in meeting strategic objectives as outlined in the Strategic Framework for Water Services, including the extent to which cross cutting issues have been considered.

- Appropriateness of approach and strategies including the appropriateness of the approach and strategies taken for the above sub points.

- Review the effectiveness of special development initiatives aligning IDPs and WSDPs with the PGDS.

- Review of strategy - within the context - and appropriateness of the changes made in order to make recommendations for future implementation of the program

- To what extent has the program results been entrenched on a sustainable basis

- Review the situation with regard to the support from MIG and CBG to the water services sector and re-orient the programme procedures if required.

- The extent to which the capacity building initiatives of DWAF and the sector have been successful.

- Background of the project

Masibambane II is the successor programme to the 3 year Masibambane sector support programme which began in 2001 and ended in March 2004. As with that one this is a joint South African–external donor initiative with the bulk of funds being furnished by the Government of South Africa but with important assistance from the European Union and the Republic of Ireland.  The EC grant of €50million is provided as direct financial support to the DWAF budget to enable the Department to take up the sector leadership role with responsibility for sector policy, support and regulations as outlined in the Strategic Framework for Water Services.

The programme is intended to continue the work and build on the achievements of the first programme and has the same overall objective, namely to provide basic water supply and sanitation services to poor communities throughout South Africa.   DWAF continues to be responsible for the overall organisation and implementation of the Masibambane II programme using the machinery and procedures set up and developed during the first phase, DWAF will work closely with other stakeholders, particularly with DPLG and SALGA at national level and with the provincial Departments for Local Government and Housing, the municipalities and CBOs at provincial and local level.  Particularly close collaboration is demanded in relation to establishing and clarifying the machinery and procedures that will govern the operation of the MIG and for completing the asset and staff transfer programme by the envisioned completion date.

The programme is being implemented in an environment that is undergoing radical change. Service provision has been the responsibility hitherto of a plethora of authorities including provincial departments, local government and water boards as well as the Department of Water Affairs and Forestry. However, delivery of basic services is a constitutional responsibility of local government and DWAF is gradually relinquishing this task and will have no further role to play in implementation and operation of schemes as from 2005/6, mid-way through this programme. It will then concentrate its endeavours on its new core competencies of determining sector policy, supporting local government to enable it to deliver services, monitoring the performance of the new water supply institutions and regulating the sector.

Local government too has undergone a fundamental transformation. Over recent years the number of municipalities has been rationalised, their areas of jurisdiction defined, their powers and functions determined and their status as a sphere of government rather than the third level of government enhanced by the constitution. These often new and mostly untested and inexperienced institutions will now be required to take over from DWAF the responsibility of providing water and sanitation services to the millions of people within their jurisdictions who remain without a supply. The institutions also have the responsibility to manage, operate and maintain the services in a sustainable manner.

The financial background is changing too. Funds to support capital expenditures on service provision to meet backlogs are currently made available principally through the budgets of DWAF and DPLG for their Community Water Supply and Sanitation and Consolidated Municipal Infrastructure programmes respectively. These and other separate sources of funding for infrastructure have been consolidated in the Municipal Infrastructure Grant (MIG), being operated by DPLG, which is expected to be fully operational by 2006. Similarly, a variety of funding sources to support the development of capacity of local government to provide and operate basic services will also be consolidated into a single Consolidated Capacity Building Grant (CBG) but the details of this remain to be determined.

The Water Services Sector Leadership Group gives strategic guidance to the programme and the Masibambane Co-ordinating Committee that is responsible for steering the programme through the receipt and discussion of progress reports.  At provincial level the Masibambane programme is implemented within the framework of multi-annual action plans which are drawn up as a collaborative process with other stakeholders and be consistent with relevant provincial development strategies.

4.	Outline of programme

The overall objective of the sector programme is to improve the quality of life of poor communities by improving their access to adequate, safe, appropriate and affordable basic water supply and sanitation services provided by effective, efficient and sustainable institutions that are accountable and responsive to those whom they serve

The programme is expected to contribute in the following areas,

Sector Collaboration

This component will contribute to the overarching objective by supporting effective collaboration and active participation by all sector partners at national, provincial and local government levels, as well as communities and organs of civil society in securing rapid and sustainable service delivery.

Institutional support

This component is intended to contribute t o attaining the overall objective of the programme by improving the ability of key institutions in each sphere of government to fulfill their respective responsibilities regarding the delivery of water and sanitation services to poor communities in an efficient and sustainable way.

Transfers

This component is intended to facilitate the transfer of ownership of water services infrastructure, the movement of people and the responsibility of operation and maintenance from DWAF to Water Service Authorities.

Cross-cutting issues and programme management

This component is intended to mainstream gender into the programme, ensure the incorporation of environmental considerations and integrate the use of appropriate technology.  Civil society will be supported to entrench democratic and people-centred development in the sector through the meaningful participation of civil society organisations of all types.

DWAF at national and regional level will be supported to provide programme management.

- Issues to be studied

The main issues to be covered by this evaluation include the following key focus areas:

- KFA 10 : Water and Sanitation Services

An assessment of the water and sanitation service delivery impact, results and activities.  Among others this includes a detailed review of the quality of the project business plans, choice of technology, cost estimates in relation to current market prices, quality of end-products and the participation of women and men of the communities involved.   The focus of the delivery is on the following:

Reduction in water supply backlogs

Communities without access to an adequate, safe, appropriate, affordable and sustainable basic water service provided.

Reduction in sanitation backlogs

People without an adequate safe, appropriate, affordable and sustainable basic sanitation service provided.

Outreach education campaigns

Municipalities provided with the necessary skills, capacity and assistance to create awareness of and educate all people living in their area in healthy living practices and the wise use of water.

Specific attention should  also be given to:

- The process of decentralising this function to the local level and migration of infrastructure delivery to a single national funding channel (MIG).

- MIGs contribution to the water services sector.

- The implementation plans for accelerated and expanded sanitation programme.

- KFA 11 : Water Sector Support

An assessment of the management support programmes, designed to strengthen the administration and implementation activities of DWAF.  An analysis of the impact and implications of the sector wide approach including an assessment of the appropriateness of the approach and strategies is required.  Specific emphasis should be placed on the sector co-ordination structures and the quality of involvement of other sector stakeholders in terms of ownership and joint (or decentralised) decision-making.  The extent to which the following have been implemented and their effectiveness and efficiency need to be analysed:

- The water services sector is efficiently co-ordinated and organised in all provinces.

- SALGA and municipal structures supported to effectively participate in water sector policy development and implementation.

- An effective regulatory framework & performance monitoring system established that will enable DWAF to measure, regulate and report on the performance of WSAs and WSPs.

- A sound and enabling policy framework for all key issues in water services sector clarified and implemented.

- DPLG supported to establish a MIG Strategic Management Unit at Head Office and perform its role as manager of MIG.

- Activities of the programme effectively disseminated through knowledge management and lesson learning documentation.

- Training course developed together with training materials.  Capacity will be built through the training of trainers.

- KFA 12 : Institutional Support

An assessment of the institutional development and support results and activities. Here specific emphasis should be given to the appropriateness of approach taken and the support provided to local authorities involved; and the existence and quality of transfer policies and strategies.

- An analysis of the institutionalisation of the water services sector support programme.

- An assessment of whether or not the strengths of the different players (i.e. Government, NGO’s and the private sector) have been optimally utilised in order to achieve maximum benefits and strategies to strengthen participation of the NGO/CBO sector.

- The extent to which the programme has succeeded in ensuring that Water Service (WSAs) Authorities and Water Service Providers (WSPs) have an improved capability to fulfill their respective functions and discharge their responsibilities in an efficient and business like manner.

- Water Service Providers operate water services schemes effectively and efficiently and honour the services delivery agreements with Water Service Authorities and ultimately provide a reliable service to consumers.

- KFA 13 : Transfers

Successful implementation of the transfer programme to transfer the operation and maintenance responsibilities for DWAF water services schemes to appropriate water services institutions is a requirement of the programme.  Schemes to be transferred need to be refurbished to meet safety requirements and full functionality.   An assessment of the progress with transfer of DWAF schemes to local authorities to operate and maintain these schemes.  The effectiveness of the process must be analysed.

- KFA 18 : Cross cutting and Management Issues

An assessment of cross-cutting issues and especially how gender sensitivity, environmental impacts and appropriate practice are taken into account is required.

- An analysis of the project and programme management techniques and tools utilised together with an analysis of the monitoring and evaluation systems and an analysis of the reporting tools and processes must be undertaken in the mid-term evaluation.

The review will need to give the reader a reliable view of the status of the programme.  Has progress really been made?  Has value for money been achieved?  Can the progress figures be reliably trusted?  Have the needs been well defined, understood, planned and executed?  What levels of sustainability exist?  Can capacity (resources and skills and processes) support the programme’s strategic objectives?  Was the program base-lined?  Are the program goals well defined?  Is the progress reported relative to the baseline and goals?  “Have the goods and services been delivered for the money spent?”

Cross cutting issues need to be analysed in the context of the following goals:

Civil Society

- Empowerment of CSOs to better relevant functions in the water sector

- An increased awareness, particularly among water service authorities, of the capabilities if CSOs to perform services relevant to their functions and which are sensitive to the needs of the communities they serve.  Given the slow progress on this issue in the current Masimbane programme there will be a need to intensify activities at a political level to increase awareness.

- Motivation of the CSO sector by collaborative for and other means to play a meaningful role in the development of the water sector.

Environment

Awareness raising and the mainstreaming of environmental considerations throughout all water service sector stakeholders.  Environmental capacity building and institutional support for Water Service Authorities.

Appropriate technology

- guidelines for addressing AT, based on best prices locally and internationally

- inclusion of formal considerations of AT in the business plan/project evaluation cycle

- developing KPIs and reporting structures for monitoring and evaluating utilisation of AT.

Programme Management

DWAF will be enabled to better perform its key roles of supporting, monitoring and regulating the water services sector by the provision of necessary resources at Head Office and regional offices.  This will include the monitoring of the sustainability of water services; great emphasis is placed on sustainability in the Strategic Framework for Water Services.

DWAF has for a number of years operated a monitoring and evaluation system for its capital programme that includes financial, technical, social and institutional indicators..  DPLG has operated a similar system for the CMIP programme.  The recently approved Strategic Framework for Water Services includes 19 indicators and targets for the water services sector and also includes key performance indicators for Water Services Authorities.

DWAF currently tracks the physical and financial progress of all projects in its regional offices with the data being consolidated at Head Office.  Quarterly reports on technical and financial progress against the agreed workplan are produced and discussed at both provincial and national quarterly meetings of water service stakeholders.  Annual technical and financial progress reports are prepared to compare progress against the approved annual workplan and the targets of the overall programme.  For expenditure incurred by DWAF, including the donor fields, detailed narrative and financial reporting is provided.  For the non-DWAF sector reporting is based on information obtained from sector partners.  All reporting is aligned with the requirements of the PFMA and MFMA.

The actual programme monitoring systems will be revised in order to establish significant links of expenditures with the key focus areas (KFAs) and activities under the programme to enable easy and timely senior management review of performance.  Looking further to a situation where expenditure management will be taken over by the Water Service Authorities, the programme will initiate conceptual planning within DWAF to monitor all sector investments including resources from different sources.  Appropriate indicators will be developed in order to cover investment levels, value for money, and operational sustainability. Since an integrated sector monitoring systems does not currently exist both financial and non-financial reporting on the progress in the sector will be limited at the start of the programme but this will expand with the objective to cover the entire sector by the end of the programme.

Gender

- Formulation of gender implementation plan

- Gender mainstreaming awareness raising with stakeholders

- Empowerment of women with skills which will enable them to take up management positions in the water services sector.

The “gender” approach is not concerned with women per se, but with the social construction of gender and the assignment of specific roles, responsibilities and expectations to women and to men.  A fundamental conceptual difference between the Women in Development (WID) and Gender approaches is the assumption implied in the WID approach that men are able to obtain access to all project related services and resources, and special measures and efforts are necessary to protect and advance the interests of women.  Field experience has, however, shown consistently that this assumption is correct only in the case of better-off men; poor men are disadvantaged vis-à-vis better-off men and often face many of the problems and constraints similar to those experienced by poor women.  Sensitivity to Gender would detect this.  The gender approach does not focus solely on productive or reproductive aspects of women’s and men’s lives; rather, it analyses the nature of the contribution of every member of society both inside and outside the household and emphasises the right of everyone to participate in the development process and to benefit from the results of the process.

Some Key Questions to consider when carrying out Gender Evaluations

The aim of this note is not to suggest that a full gender analysis be done in every evaluation.  Below are listed some questions to be addressed when carrying out evaluations in order to better understand whether EC aid projects have taken gender into consideration, as they should according to the Commission’s current gender guidelines, in each phase of the project cycle.

Project Preparation and Design

Are the beneficiaries clearly identified (sub-groups, age, socio-economic status, etc. “poor” or “women” is not a homogenous group, so are more details needed)?  Have these groups been consulted?  Have their needs, resources and constraints to access the project services been identified?  Have solutions been sought?

Relevance

Does the project respond to real needs formulated by the intended beneficiary group?

Efficiency and Effectiveness

Have appropriate delivery modes for services to reach all beneficiary sub-groups been identified and implemented?  Has the traditional division of tasks been taken into consideration?  Have changes (by the project) to workload been considered?  Who has access/control of project inputs?  Is training provided to the right groups, given the project’s objectives?  Do women/other vulnerable groups participate in the different phases of project implementation?  (The number of women employed by the project is not necessarily an indication of female beneficiary participation).  Are monitoring and information-gathering gender-differentiated?

Sustainability

Are gender aspects in the project mainstreamed or are there specific services for women?  How can the access of women/other vulnerable groups to services and resources be ensured?  Who has access/control of the benefits?  Have there been capacity building efforts to make local institutions aware of gender issues, capable to carry out gender analysis and implement projects in a gender sensitive manner?

5.	Plan of work

The geographical requirements for the assignment will require an evaluation to be carried out at national level, predominantly in Pretoria, and in each of the provinces.

Given general constraints in relation to time and available resources the evaluation will be based upon a review of relevant documents (e.g. policy documents, Programme proposal, Financing proposals, financing agreements, work plans, project business plans and progress reports), complemented with interviews of representatives of the various stakeholders and field visits to project sites, with an appropriately selected sample to cover the original Masibambane provinces (Limpopo, Eastern Cape and KwaZulu Natal) as well as at least 3 of the remaining provinces.

## It is proposed to structure the evaluation as follows:

- Review of policy documents, programme proposal, financing proposals, financing agreements, and work plans, project business plans (where appropriate), progress reports and other programme reports at national level.

- Interviews with stakeholders at national level and EU officials from the Delegation in Pretoria.

- Interviews with stakeholders in the Limpopo Province, KwaZulu Natal and the Eastern Cape.

- Review of provincial strategies/MAAPS, work plans, project business plans and other project related documents at a provincial level.

- Field visits in the Limpopo Province, KwaZulu Natal and the Eastern Cape including interviews with representatives of local governments, members of water committees and beneficiaries.

- Preparation of interim draft report.

- Presentation of final draft report and recommendations.

- Workshop report findings.

- Preparation and submission of final report.

- Expertise required

The evaluation team should consist of approximately 10 experts; at least five of which will be drawn from the international community. The evaluation team will consist of approximately 6 full time South African experts including the team leader / coordinator and approximately 5 full time International experts.  The team leader will be experienced in the South African Water Services Environment and will manage the complete team of evaluators.  The team leader will be responsible for overall planning and coordination of the evaluation team as well as the overall analysis, conclusions and recommendations as drafted and presented in the reports.

All team members must have appropriate experience in evaluations of this nature and a minimum of 10 years experience in the WS sector.  It would be preferred if the international experts have a working knowledge of South Africa.  The team will be mixed by gender and race.  Not all members need to be full time but can be called upon for their expertise as required.  The evaluation team must collectively have expertise in the following areas:

- Institutional development, preferably with specific expertise in the area of institutional restructuring in the water sector in South Africa.  Knowledge of the institutional issues, requirements and implications arising from institutional reform and reorganisation of the SA water and local government sectors is essential.  Knowledge and/or experience of decentralisation of water services function to local level will be an advantage.

- Local government capacity building and support especially in terms of water services within an integrated approach.  This should include capacity to critique needs assessments, approach, methodologies, tools and guidelines, knowledge sharing and lesson learning and the monitoring and measuring of such.  A knowledge of SA local government capacity building policies and initiatives will be an advantage.

- SWAP, sector collaboration and partnerships within a multi-sector paradigm.  Besides integrative mechanisms (such as strategy development), collaborative structures, joint decision making and accountability this should include advocacy, communications and information exchange.

- Programme financial analysis and programme economics.

- Planning, implementation and monitoring of sustainable water and sanitation programmes, including a sound knowledge of technical, financial and social aspects.  A comparative analysis of policies and procedures of the new MIG and the preceding DWAF rural infrastructure programme and their relative impact on local government delivery, effectiveness, efficiency and sustainability will be necessary.

- Basic household sanitation delivery in a situation of increasing backlog but commitment to demand led approach and  health and hygiene education and awareness

- Programme and project management including monitoring, evaluation and reporting within the framework of a sector approach across 3 spheres of government, inter-departmental coordination and decentralisation of responsibility.

- Water services regulatory frameworks and systems

- Appropriate technology and practice

- Social and gender analysis as relevant to water and sanitation at a sector, programme, project and community level

- Planning for and monitoring environmental sustainability, with focus on water services, including policy alignment across environmental affairs, water resources and services, integrated implementation and capacity development at local level.

The evaluation team must have an in depth knowledge of the policy objectives and operating circumstances of the South African water sector and local government as relevant to water services.

## Refer to the proposed organogram.  The evaluation team will, together, have expertise in the following areas:

Team Leader: Team and report management:

Overall evaluation team coordination, leadership, client liaison, report analysis and report drafting.  The team leader will have knowledge of SA sector and the policy framework and transformation & restructuring processes in WS and local government

KFA 10 : Water and Sanitation Service Delivery

Specialist Evaluator: Water Service Delivery and supporting program management

Assessment of the planning, implementation and monitoring of the sustainable rural water service delivery aspect of the programme.  The assessment is to consider technical, financial and social aspects of the program.  The assessment must also consider the effectiveness of the water program management aspects (methodologies used and followed, monitoring, evaluation, reporting).  Tis component requires a strategic comparative analysis of the MIG programme and its impact on water services.

Specialist Evaluator: Sanitation Service Delivery and supporting program management

Basic household sanitation delivery in a situation of increasing backlog but commitment to demand led approach and health and hygiene education and awareness.  The assessment is to consider technical, financial and social aspects of the program.  The assessment must also consider the effectiveness of the sanitation program management aspects (methodologies used and followed, monitoring, evaluation, reporting)

It is considered that a single appropriate evaluator will be able to analyse both the water and sanitation service delivery components of eth study.

KFA 11: Water Sector Support

Specialist Evaluator: Policy and Regulations

With DWAF’s new role being on policy and regulations, it is crucial that an individual with a good knowledge of water sector policies is included in the team.  It is considered that the policy development has largely been concluded and the focus is now on policy implementation and regulation of eth sector.

Specialist Evaluator: NGO and civil society participation

Assess the involvement of NGOs and CBOs in the program at various levels within society and the program

The evaluation team must have an in depth knowledge of the policy objectives and operating circumstances of the South African water sector, and local government as relevant to water services and the Government’s Reconstruction and Development Programme as a whole.  All reviewers should also have a sound knowledge of the Strategic Framework for Water Services.

KFA 12 : Institutional Development

Specialist Evaluator: Water Services Institutional Development

Water Services institutional development and local government, preferably with specific expertise in the area of institutional restructuring in the water sector in South Africa.  Knowledge of the institutional issues and requirements arising from institutional reorganisation of the SA water sector is essential.  Knowledge and/or experience of decentralisation of water services function to local level will be an advantage (The international person could be the 'institutional' person whose knowledge of WS structuring and decentralisation in other countries would be valuable).  This section of the assessment needs to cover institutional reform, Section 78 assessments, WSA business plans, implications of CMAs and the Water Utility, etc.

Specialist Evaluator: Local level institutional strengthening

Training and capacity building with particular expertise of working with communities and stakeholders at a local level around training and institutional strengthening needed for the local implementation and management of development projects.  It is considered that a separate evaluator is not necessarily required for this aspect of the programme.  The Institutional Development evaluator and/or the Civil Society evaluator may be able to analyse issues relating to institutional strengthening.

KFA 13 : Transfers

Specialist Evaluator: Transfers

Knowledge of the issues relating to auditing of water and sanitation schemes and the requirements for determining viability of schemes in terms of operations and maintenance.  Knowledge and/or experience of decentralisation of water services function to local level will be an advantage together with a good working knowledge of the management and operating environment of local authorities.

KFA 18 : Cross Cutting

Depending on the appropriateness and knowledge of the above evaluators, the following cross cutting evaluators may not necessarily be separate individuals.  The team leader must decide whether separate individuals are required to examine cross cutting issues or whether the previous specialists are able to deal with cross cutting issues within their workstreams. The expertise required to deal with the cross cutting issues are as follows:

Specialist Evaluator: Environmental Planning and practice

Assessment of environmental management planning and practice as relevant to domestic water supply and sanitation. Sustainability and effective ongoing considerations of domestic environmental issues.

Specialist Evaluator: M&E and Appropriate Technology

Assess nature and extent of AT utilization in water, sanitation and institutional capacity building projects.  The level and nature of sustainable job creation and labour utilization  must also be evaluated.

Specialist Evaluator: Gender Mainstreaming and sustainable social development

Social and gender analysis - especially in terms of community based development and sustainability of rural water supply and sanitation

Specialist Evaluator: Programme Analysis

Assess and analyse the water services program in terms of program financial management and program economics (value for money)

Various officials involved in the programme will support the team.  The program manager, Kalinga Pelpola will be the main contact person who will assist where needed between the evaluators and the various program managers. The DWAF Deputy Director General, Jabulani Sindane, will receive the final report.

- Reporting

The evaluation team shall prepare a first draft report to the Masibambane Steering Committee followed by a final draft report to workshop with water services sector stakeholders, including representatives from the provincial sector forums and the national and regional programme management teams. After discussion and incorporation of comments, the final report is to be submitted.  The final report and presentation shall be presented to the DWAF DDG: Regions

Please note as follows for the reporting:

| # Reporting |  |
| --- | --- |
| Title | Evaluation of the Water Services Sector Support Programme |
| Language | English |
| Dates of delivery | ## Inception report – July 2005 ## Interim / first draft report – 19 August 2005 ## Final draft report – 16 September 2005 ## Workshop: 21 September 2005 Final report – October/November 2005 |
| Recipient | DWAF |
| Responsible person | Jabulani Sindane c/o Kalinga Pelpola |
| Copies to submit | 10 copies |
| Pages | Not exceeding 100 pages + Annexures |

A suggested format of the report layout has been annexed to this ToR.

- Time schedule

The evaluation will be undertaken during a 12 week period from mid August 2005 to mid November 2005.  See attached proposed timeline.

It is anticipated that the evaluation team will be appointed by 1 August 2005 and the final report will need to be submitted to DWAF no later than 30 November 2005.

The first draft (interim) report is to be presented by 19 October 2005 at a debriefing workshop with the Steering committee.

The final draft report should be discussed with stakeholders in a workshop, to be held within the period 19 – 23 November 2005, depending on stakeholder availability.

The final report is to be presented by 30 November 2005 after receiving and incorporating comments if any from stakeholders and workshop.

An indicative schedule of activities is given below:

| Stage |  | # Schedule |
| --- | --- | --- |
| I | Briefing session with Steercom and team (to agree “what” and “how” of the evaluation) Deliverables: - Inception report (Scope, schedule, methods, roles and responsibilities, outputs etc) Study / Review of: - Review of programme proposal, financing proposals, financing agreements, work plans, project business plans, progress reports and other programme reports at national level. Interviews: Interviews with stakeholders at national level and EU officials from the Delegation in Pretoria. | 22 August 2005 (suggested) 1 September 2005 Week 1-2 1 Sept – 14 Sept 2005 |
| II | Interview with / field visit to: - Review provincial strategies, work plans, project business plans - Other project reports - Other relevant documents, at a provincial level - Interviews with stakeholders in the provinces - Field visits in the provinces, including interviews with representatives of - local government - members of water committees - beneficiaries - Other relevant interviews Suggestion: allocate 2-3 days per area visited. Deliverables: Interim report (progress, method variations, issues, constraints, risks) | Weeks 2 to 6 15 Sept – 12 October Week 7 19 October 2005 |
| III | Reporting: Preparation of first draft report to the project steering committee. Deliverables: Presentation at a debriefing workshop with Steercom | Weeks 8 25 October 2005 25 October 2005 |
| IV | Prepare final draft report in line with comments from steercom. Submit to Steercom c/o Kalinga Pelpola (DWAF will distribute reports to stakeholders) | Weeks 9 - 11 16 November 2005 18 November 2005 |
| V VI VII | Workshop final draft report findings with Masibambane National and Regional Programme Management Teams Finalise report by incorporating workshop comments Submit final report | Week 12 22 November 2005 Week 13 30 November 2005 |

SUGGESTED REPORT LAYOUT

0. PREAMBLE (1 page)

The preamble should briefly describe:

i) 	the principal features of the project/programme at the time of the evaluation (including overall and specific objectives, planned beneficiaries, main activities, commitments/disbursements, important dates/timetable, location, etc.); and

ii) 	the evaluations’ objectives, main questions to be answered, plan of work (dates and principal methods used); and names and roles of the evaluators;	
iii) the timetable of the evaluation.

1. EXECUTIVE SUMMARY (maximum 4 pages)

The summary should be self-contained and cover the contents of chapters 2-10.

2. RELEVANCE OF THE PROJECT

This chapter assesses the project objectives against the problems to be solved, and their physical and policy "environment", i.e. the main political, social and economic factors and pertinent policies (explicit and implicit) of the various actors e.g. Government, EU, other donors, interest groups.  The evolution of the context over time and how the project adapted to this, should also be reviewed.

*	General

Structural characteristics and dynamics of the sector; linkages to other sectors.	
Government policies (e.g. coherence of macro-economic  and  sectoral policies, attitude towards private sector) actions and commitment, the EC’s Country Strategy and Programme, and the Overall Objective(s) of the project.

The consultant should evaluate the relevance of the project’s overall objectives and the overall approach to the needs of the project’s intended (+actual, if different) beneficiaries.  It should also evaluate the attention paid to alternative solutions.

*	Specific

Problems to be solved, beneficiaries (notably the poor and other vulnerable groups) and various actors involved in the project : parameters for technical, socio-economic and institutional analysis, possibly presented in the form of a problem tree.  Attention should be paid to any relevant gender issues, environmental aspects, poverty reduction and socio-cultural factors.  The evaluation should identify the problems resolved by the project and those that have not been, including problems that may have become apparent during implementation.  This analysis should include information on whether the project accurately identified and addressed the needs and problems of both women and men in the sector and/or region concerned, and whether it reflected the gender policies and priorities of the Government and the Commission.  Other interventions of the Government, the Commission or other donors, directly or indirectly related to the project, should be taken into account to the extent that they may have contributed significantly to meeting the same needs.

3. PROJECT PREPARATION AND DESIGN

This chapter assesses the logic and completeness of the project planning and design process from the initial project idea to the final financing proposal.  It establishes which preparatory activities (pre-feasibility and feasibility studies etc.) were undertaken by which actors, how relevant they were and how well the results were incorporated into the final project document – and which preparatory activities (e.g. studies) should have been done but were not – and explain why.  The chapter in particular assesses the internal logic or coherence of the project design.

*	Identification and formulation process (origin of project idea, identification of beneficiaries both men and women, interest groups, studies such as environmental impact, institutional appraisal, poverty profile)

Note that gender issues can be particularly important : Were the beneficiaries clearly identified (proportion of men and women)?  Were main characteristics of the beneficiaries and the different roles of women and men analysed?  Have the different external constraints and opportunities faced by men and women been recognised and described?  The depth of the analysis undertaken in this section will vary according to the nature and size of the project.

*	Intervention Logic : Coherence and realism of project design

In this chapter the overall objectives and impacts and the purpose and results to be achieved (as defined in the project document) should be considered – were they proportionate to and consistent with each other, and how appropriate were the activities to the results expected?

This section includes an assessment of the financing proposal in terms of the elements of the strategic framework for water services.

The discussion in this section should focus on the coherence of the initial intervention logic in the conditions and perceptions then prevailing.	
The analysis in the subsequent sections below should however take account of changes in the project context – whether or not they were anticipated in the original intervention logic and how the project adapted to them (flexibility).	
Interviews with beneficiaries and stakeholders in the field can be necessary  to reveal differences in the perception of the project between project promoters and different groups of beneficiaries and other stakeholders (men, women, disadvantaged  groups etc.).

4. EFFICIENCY

This chapter relates to the relationship between the activities and the results of the programme.  It is devoted to the evaluation of the cost, speed and other aspects of “management efficiency” with which the activities have been undertaken in order to yield the project results.  Have the means of the project been efficiently transformed through the project's activities into the various project results?  Could the same or similar results have been achieved at lower costs?  Were the activities carried out on time, and at the best time?  This will require an assessment of the following factors which affect efficiency:

*	Means and Costs

This section should contain whenever possible appropriate cost-benefit or cost-effectiveness (Unit cost, least cost) analysis, including comparisons with cost indicators of  projects with similar objectives, taking into account differences in context.  The adequacy of the project budget should be assessed.

*	Organisation and Management

This section summarises and analyses the general organisational set-up (structures, responsibilities) relating to the project (e.g. National Authorities, Commission) and the project specific organisational framework (e.g. Project Management Unit, if any, Counterpart Ministries, national institutional framework, beneficiary structures, T.A etc.).  It assesses this set-up and the actions undertaken by the various actors during implementation in relation to the results planned (whether achieved or not), as well as the capacity of management to adapt to changing circumstances.

Issues to be analysed will include, but not be limited to the plan of operations and timetable, financial management/budgeting systems, phasing of activities, internal information flows, costs and outputs of technical assistance, co-ordination with other donors, risks taken, institutional capacities/culture, and operational accompanying measures by the Government.

*	Intervention Methods

The methods used for implementation are assessed here. Were there other ways of achieving the same or better results?  Among other things, this section should take into account the degree of involvement (participation) of the beneficiaries in the activities initiated under the project.  Did the project activities reflect the different roles of women and men, and their different access to and control over resources?  Were there differences in the services provided by the project to women and men?

*	Monitoring and Evaluation

The external monitoring carried out at the level of the project by both the Government and the Commission should be reviewed.  How appropriate and verifiable were the indicators?  Was a baseline study done?  How well?  Were baseline and monitoring data gender-differentiated?  The monitoring should also be examined in the wider context of conditionality and risk and impact monitoring.  Comments should be made on the preparation of, and follow-up given to, monitoring and/or evaluation reports.

*	“Were things done right?”

5. EFFECTIVENESS

This chapter concerns the relationship between the Results (immediate outputs) of the project and the Project Purpose.  It gives an assessment of the extent to which the project results have contributed towards the achievement of the Project Purpose, or whether this can be expected to happen in the future on the basis of the current results of the project.  Attention should also be paid to results or effects – both positive and negative - not included in the original/reconstructed intervention logic.  Particular attention should be given to the assessment of the actual outcome for the beneficiaries (intended and unintended), differentiating between men, women, the poor and vulnerable groups of society.  Other questions to be answered, referring where possible to the Objectively Verifiable Indicators of the log-frame, will include:

*	Have the assumptions required to translate project results into project purpose been realised?  
If not, why and how did this affect the project and how flexibly did it adapt? Are the assumptions likely to be realised in the future or should they be changed?

*	Which accompanying measures have been or should have been taken by the partner/local
authorities/Government, and were they?  With what consequences as regards the project?

*	“Were the right things done?”

6. OVERALL OUTCOME AND IMPACT

This chapter, applicable in the case of completed projects or projects which have been running for several years, assesses the contribution of the project in a broader context (relationship between the Project Purpose and the Overall Objectives).  Both qualitative and, where possible, quantitative assessment should be made.  'With/without' analysis is relevant here.

Starting from the project purpose and the degree of effectiveness achieved (Chapter 4), this chapter analyses the overall (macro-economic, social, etc - depending on the nature of the project) and more long-term effects of the project, be they positive or negative, expected or unforeseen.

7. OVERALL QUALITY/SUSTAINABILITY/REPLICABILITY

This chapter assesses the sustainability/replicability of the project.  The evaluator should, in the first instance, give an assessment in global terms of the sustainability prospects for the project.  The weighting of the six principal sustainability factors referred to below will depend upon the nature of the project.  It would also be useful to examine the manner in which the concern for/neglect of one or other of the six factors may have affected achievement of sustainable results. The possibility of replicating successful outcomes should also be analysed.  Particular attention will be given to:

*	Policy support measures

Correspondence between priorities of donor and recipient country.	
Extent to which project has support in the recipient country's budget, price and subsidy policy, regional/district policy, sectoral policies, etc.	
Changes in overall priorities and policies: how will these affect the project?	
Degree of agreement on objectives	
Support from relevant organisations (political, public, business, etc.)	
Willingness to provide resources (financial and personnel), and cost-recovery prospects	
(N.B.: this overlaps partly with the next point, on financial and economic analysis).

*	Economic and financial sustainability

Where relevant and if this heading is specified in their Terms of Reference, the consultants should present the findings of an appropriate economic, financial and/or cost-effectiveness analysis for an appropriate period which could be the current period (on-going year), the "cruising speed" year or the entire duration of the project, thus possibly extending beyond the period of the intervention of the Commission.  If possible, the financial analysis should, in the case of each actor involved in the project, assess their liquidity, sustainability and cost-effectiveness, while the economic analysis should focus on the consolidated (aggregate) accounts and cover, apart from overall economic efficiency, the effects on income distribution, as well as macroeconomic and budgetary effects to the extent that data and time allow.

*	Socio-cultural embedding – gender issues

Verify whether social-cultural and gender aspects may endanger the sustainability of the project interventions during project implementation or, especially, after termination of donor assistance.  Is it likely that the opportunities for men and women to benefit equally from the project will continue after its implementation (e.g. through women’s and men’s participation in decision making)?  The issue of 'ownership' of the project activities by the various beneficiary groups and implementing agencies should also be discussed.

*	Appropriate technology

Did the technology offered correspond to needs (problems to be solved, technological environment, level of technological skills of the beneficiaries and technical support services, was it culturally acceptable, have the beneficiaries been involved in the choice of technical solutions ...)?  More particularly, were the intended beneficiaries, or will they be, able to adapt to and maintain the technology acquired without further project assistance?

*	Environmental protection

Verify whether the environmental effects of the project's activities and results could jeopardise the sustainability of the project itself and/or reach levels which are unacceptable for long-term environmental protection and management.

*	Institutional and management capacity, public and private

The commitment of all parties involved, such as Government (e.g. through policy and budgetary support), counterpart institutions and beneficiaries should be examined.  How far have the project activities been embedded in local institutional structures to ensure sustainability?  Were counterparts adequately prepared for the handing-over of the project/continuation of the project activities (technically, financially, from a managerial point of view)?

8. CONCLUSIONS AND RECOMMENDATIONS

Under this heading the consultants should, drawing on the conclusions, summarise the overall outcome and formulate proposals for future actions.  The conclusions should cover all important aspects requiring such action, as identified under points 2 to 8.  Each conclusion should lead to a corresponding strategic and operational recommendation.  The following points merit particular attention :

8.1	Overall outcome

*	What were the main successes and failures of the project to-date?  (Notably as regards poverty alleviation, if this was an objective of the project)  What were the causes underlying the outcomes?

*	Do the effects/impacts identified justify the costs involved?

*	Were the objectives achieved within the specified time and budget?

8.2	Sustainability

Conclusions should be drawn and recommendations made regarding the key sustainability factors relevant to the project, for example,

*	Is post-project maintenance of infrastructure and support for institutional structures likely to be adequately funded and executed?

*	Is the policy environment likely to ensure the sustainability of the project’s benefits?

8.3	Alternatives

*	Could the same effects/impacts have been achieved at lower costs?

*	Would there have been different ways of achieving the same outcome?

*	Should the project be re-oriented, and in particular: should all activities continue?  If not, describe how the project should be re-oriented.

9. LESSONS LEARNED

*	What policy, organisational and operational lessons can be drawn specifically in relation to the project for both the local implementing partners, and for the Commission?

*	What pre-conditions might be recommended prior to deciding on the financing of similar projects?

*	What general development lessons might be drawn from the evaluation in relation to, for example, policies, instruments, and sectoral, country or regional strategies?

ANNEXES to the Evaluation report

1.	Map project area

3.	Terms of Reference

4. 	Comments of the consultant on the Terms of Reference (if any)

5.	Methodology applied for the study

6.	List of persons/organisations consulted

7.	Literature and documentation consulted

8.	Brief curriculum vitae of the evaluators (1 page per person)

9.	Other technical annexes

TABLE I

Evaluation issues related to the intervention logic of the programmatic approach.