ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Beneficiary country	2

1.2.	Contracting Authority	2

1.3.	Relevant country background	2

1.4.	Current state of affairs in the relevant sector	2

1.5.	Related programmes and other donor activities	2

2.	CONTRACT OBJECTIVES & EXPECTED RESULTS	3

2.1.	Overall objectives	3

2.2.	Specific objectives	3

2.3.	Results to be achieved by the Consultant	3

3.	ASSUMPTIONS & RISKS	4

3.1.	Assumptions underlying the project intervention	4

3.2.	Risks	5

4.	SCOPE OF THE WORK	5

4.1.	General	5

4.2.	Specific activities	5

4.3.	Project management	11

5.	LOGISTICS AND TIMING	12

5.1.	Location	12

5.2.	Commencement date & Period of execution	12

6.	REQUIREMENTS	12

6.1.	Personnel	12

6.2.	Office accommodation	15

6.3.	Facilities to be provided by the Consultant	15

6.4.	Equipment	15

6.5.	Operational/incidental costs	16

7.	REPORTS	16

7.1.	Reporting requirements	16

7.2.	Submission & approval of progress reports	18

8.	MONITORING AND EVALUATION	18

8.1.	Definition of indicators	18

8.2.	Special requirements	19

# BACKGROUND INFORMATION

## Beneficiary country

Samoa.

## Contracting Authority

The Contracting Authority for the services rendered shall be the Government of Samoa (CA), represented by the Minister of Commerce, Industry, Labour and Tourism, and National Authorising Officer (NAO).

## Relevant country background

Samoa is located in the south pacific mainly between 13th and14th degree south latitude and 171 to 173 degrees West longitude. The country consists of 2 major islands Upolu and Savaii and 8 smaller islands with a total area of about 2.950 km². The population is about 178,000 people according to latest census carried out in 2001 out of which about 55.000 (about 30%) people are living in the urban Apia region.

- Over the last six years the Samoan economy has achieved strong real economic growth and stabilisation.  This sound performance is a direct result of the implementation of responsible economic and financial policies and the benefits of the reform programs initiated by the Government since 1994, including a major restructuring of the civil service and a comprehensive privatisation programme.

National development policy is underpinned by the Strategy for the Development of Samoa (SDS) with the goal of improving the quality of life of every Samoan.  The key strategic outcomes for the SDS (2002-2004) included sustained economic growth, enhanced public health, and improved infrastructure and services.  The latest SDS (2005-2007) is set to build on these trends with a continued emphasis on good governance, a stable macro framework, efficient and effective services (including water services), and sustainable natural resource management.

## Current state of affairs in the relevant sector

In recent years, the Government has continued to strengthen and develop policy and strategy in the water sector.  A national water resources policy was endorsed by Cabinet in July 2001 and more recent work has focused on establishing a complementary policy for water services.  The overarching goal of national water policy is to ensure community access to water of a suitable quality and appropriate quantities to meet all reasonable health, environmental and economic development needs.  The policy provides an agreed framework for action in-line with national development goals and a sector-wide approach embracing all aspects of water resource management and water services is being advanced.

The European Union (EU) is providing over €19 million euro to assist the Government of Samoa in achieving national water policy goals and objectives through a Water Sector Support Programme (WaSSP), see Appendices I, II and III.  The programme addresses key challenges and needs in the sector and is based the EC’s Sector Policy Support Programme (SPSP) principles and guidelines.  Implementation of the programme is also intended to enhance the transition toward a more complete sector-wide approach.

The Ministry of Finance (MOF) will oversee management of the WaSSP programme and co-ordination of water sector development in general.  A Water Sector Programme Management Unit (WS-PMU) is being established within the MoF with support provided by a senior advisor under a Programme Management Support (PMS) services contract.  The WS-PMU will report to a high-level Water Sector Steering Committee (WSSC) which provide guidance, advice and quality control related sector policy and programme implementation.

The services for Programme Implementation Assistance (PIA) are intended to support the management and implementation of the WaSSP components by providing advice, technical assistance and capacity building support to the main Implementing Agencies (IAs) including the Ministry of Natural Resources, Environment and Meteorology (MNREM), the Samoa Water Authority (SWA), and the Environmental Health Office of the Ministry of Health (MOH), see Appendix IV.

The Government of Samoa through the National Authorising Officer (NAO) now requests proposals for the services of Programme Implementation Assistance (PIA).  The services will be selected and engaged in accordance with European Development Fund (EDF) procedures.

## Related programmes and other donor activities

As a sector policy support programme, it is essential that all activities by Government Ministries and Departments, NGOs and other donors are co-ordinated and integrated to achieve common sector goals and objectives.

The European Union is the major donor in the sector and the WaSSP programme involves a number of contracts.  Support to the WS-PMU is to be provided by a senior advisor under a Programme Management Support (PMS) services contract.  Final detailed design for the rural water supply infrastructure improvements identified in the WaSSP programme is on-going through the Project Design Assistance to the SWA (PDA) services.  Based on the final designs, works contracts for the water supply improvements will be let by open tender and the PDA design consultant will provide site supervision for these works.  The PIA services will integrate fully with these complementary WaSSP activities and contracts.

In addition to the WaSSP programme, the EU is financing a Rural Water Supply Consolidation Project (RWS-CP) which is completing sub-main and household connections for newly constructed water supply systems in NW Upolu and SE Savaii.  Sanitation and drainage issues in the Apia urban area are being addressed through an Asian Development Bank loan under the Samoa Drainage and Sanitation Project (SDSP/ADB).  Support to community-based initiatives (eg installation of water tanks) are being financed through the on-going Govt/EC Microprojects Programme and other small-grant schemes under JICA, NZAid, AusAid and the Canada Fund.  Community-led catchment management initiatives are also being piloted under the UNDP/GEF-financed International Waters Programme (IWP), including two pilot areas in Samoa.  At the regional-level, there is a Pacific Type II Partnership Initiative and Regional Action Programme on Sustainable Water Management (RAP) which aims to support initiatives at the national-level.

# CONTRACT OBJECTIVES & EXPECTED RESULTS

## Overall objectives

The overall objective of the Water Sector Support Programme (WaSSP) is “to improve the quality of public health through the development, management and conservation of water resources and the disposal of waste water, in the framework of sustainable development of Samoa's economic and social environment”.

## Specific objectives

The specific objective of the Programme Implementation Assistance (PIA) services is to provide technical and advisory services to ensure the effective and timely delivery of the WaSSP programme and its components, including building capacity and strengthening management, technical and administrative skills of the implementing agencies.

## Results to be achieved by the Consultant

The overall expected results of the WaSSP are as follows:

- Component 1: Sector orientation

- Results: A coherent and comprehensive institutional framework. Updated legislation and regulation.  Improved guidance and co-ordination of sector development.  Reliable performance assessment and monitoring.

- Component 2: Capacity building

- Results: Strengthened institutional capacity to manage, develop, and sustain water supply and sanitation services.  Increased independence and financial viability of SWA.  A more purposeful water services sector responding to customer demand.

- Component 3: Improvement and rehabilitation of rural water supplies

- Results: Increased access to safe and reliable water supplies.  Improved services extended to an additional 53,500 of the rural population (30,600 in Upolu and 22,900 in Savaii), approximately 30% of the total population.

- Component 3: Improvement and rehabilitation of rural water supplies

- ResultsIncreased access to safe and reliable water supplies.  Improved services extended to an additional 53,500 of the rural population (30,600 in Upolu and 22,900 in Savaii), approximately 30% of the total population.

- Component 4: Increased efficiency and effectiveness of water supply systems

- Results: Improved cost recovery of systems. Unaccounted for water reduced to below 25% in urban and rural areas.  Water treatment plants (WTPs) operating at design conditions.  Water quality samples meeting approved standards.

- Component 5: Sanitation and wastewater improvements

- Results: Reduced impacts on public health and the environment due to inadequate sanitation and wastewater disposal facilities.  Appropriate and environmentally sensitive sanitation facilities extended to 200 schools and 15 district hospitals.  Safe collection and disposal facilities available for septage pump-out.  Improved understanding of sanitation, health, and environmental linkages.

- Component 6: Sustainable water resources management

- Results: A strengthened Water Resources Unit within the MNRE.  An agreed water resources management strategy.  Improved conservation and protection of the water resources.

Note:  As discussed in Section 1.5, responsibilities for detailed design, tender preparation, works supervision, and works construction for the rural water supply improvements under Component 3 are not part of the PIA services.

# ASSUMPTIONS & RISKS

## Assumptions underlying the project intervention

It is assumed that the management and staff of all organisations and consultants involved in the WaSSP will work together in a pro-active manner to ensure the maximum benefit from the programme.

## Risks

Identified risks include the loss of ownership by the Government institutions due to the deployment of technical assistance.  The methods for technical assistance provision must therefore respond to the concerns expressed by the government and be driven by government priorities.  The technical assistance must be managed and balanced in such a way as to retain ownership with the government institutions and to be consistent with the government’s absorption capacity.  To minimise this risk, the Consultant reports directly to government managers and work to strengthen government institutional capacity by focusing on skills transfer.

# SCOPE OF THE WORK

## General

### Project description

A general description of the WaSSP programme is presented in the Annexes

### Geographical area to be covered

The team will be based in Apia but activities will be undertaken on both the main islands of Samoa, Upolu and Savaii, and primarily in rural areas.

### Target groups

The main beneficiaries of the WaSSP programme will be village communities living in the rural areas of Upolu and Savaii.  The key government implementing agencies (MOF, MNREM, SWA, MOH) and other non-state actors with water-related mandates and responsibilities will also benefit.

## Specific activities

### 4.2.1	Component 1: Sector orientation

The objective is to develop a comprehensive and coherent institutional framework for effective water sector governance.  Technical advice shall support achievement of the component objectives and provide inputs to tasks such as:

To develop a comprehensive and coherent institutional framework for the water sector.

- strengthen capacity to ensure the Government’s transition toward a comprehensive and coherent sector-wide approach is achieved in an efficient and effective manner

- building on past initiatives, undertake an institutional analysis and, where necessary, initiate institutional change including an update of water-related legislation and regulation

- undertake periodic review and reformulation of national water policy and water sector plans, and implement associated strategic actions plans

To improve performance monitoring and client consultation systems

- in collaboration with the WS-PMU, develop sector performance monitoring and evaluation procedures, enhance existing IT systems, establish benchmarking, and formalize client consultations systems, where necessary

- improve information on health and water-related diseases and strengthen investigation/surveillance procedures used to track disease outbreaks,  where these are linked to water, sanitation or hygiene matters

- ensure proper assessment and reporting of progress in the water sector, including the preparation of an annual Water Sector Status Report

To improve co-ordination for the management and development of the water sector

- strengthen mechanisms for water sector co-ordination among Government ministries and departments, NGOs, communities, private sector, and the donors

- strengthen skills and capabilities to ensure strong Government leadership and co-ordination of the water sector programme at sector and sub-sector levels

- provide support and advice to the WS-PMU on the preparation of a medium-term expenditure framework (MTEF), including the preparation of expenditure plans at the sub-sector level

### 4.2.2	Component 2: Capacity building

The objective is to strengthen institutional capacity to mange develop and self-sustain water related systems.  Technical advice shall support achievement of the component objectives and provide inputs to tasks such as:

To increase the capacity of communities to benefit from, and contribute to, sector goals

- develop and implement strategies to enhance linkage and interface between the communities and the SWA including the development of associated public relations and awareness programmes

- provide technical advice to encourage and facilitate water wise behaviour among all water user groups

To strengthen the capacity of SWA to plan, manage, operate and maintain water supply and sanitation services

- in collaboration with SWA management, develop and implement proposals to ensure clear demarcation and linkages between the objectives for each  department/section/individual, to clearly establish links between objectives, activities and budgets; and to promote greater accountability, including cost centre accounting

- in-line with identified responsibilities, assess institutional capacity to fulfil core functions, establish training needs, and update training plans accordingly

- improve the present labour intensive meter reading and billing system with consideration for improved methods of data collection and transfer, on-site bill production, and to improve headquarter/field communications

- review existing O&M procedures (staffing numbers, skill levels, equipment, etc.) and develop innovative proposals to improve the management, operation and maintenance of water schemes

- making best use of SWA’s existing IT systems, implement enhancements to ensure management information systems provide appropriate and timely  information in support of corporate planning, departmental reporting, performance monitoring, efficiency assessment, and external reporting

- strengthen the skills and capabilities of SWA’s Sanitation Unit with respect with rural sanitation and wastewater practices, and in a manner which complements and builds on the Unit’s on-going capabilities and functions related to urban sanitation

To strengthen capacity for effective management, operation and maintenance of village managed schemes

- provide independent village water scheme managers, operators and plumbers with information/awareness/education programmes covering aspects such as the protection of water sources, operation systems, maintenance planning, pipe work repairs and financial management.

- in conjunction with the Project Design Assistance team, provide information and awareness programmes to enable independent water scheme villages to make informed decisions on remaining independent or otherwise

### 4.2.3	Component 3: Improvement and rehabilitation of rural water supplies

As discussed in Section 1.5, responsibilities for detailed design, tender preparation, works supervision, and works construction for the rural water supply improvements under WaSSP Component 3 are not part of the PIA services.  Technical advice and inputs under this component shall be restricted to the following:

- review system handover procedures and ensure that management, operation and maintenance procedures for the new rural water supply systems are effective, fully operational, and that appropriate staff are trained and skilled

- ensure that system maintenance procedures including leakage assessment, monitoring and zoning are integrated into the SWA’s on-going operation and maintenance schedules

### 4.2.4	Component 4: Increased efficiency and effectiveness of water supply systems

The objective is to improve the efficiency and effectiveness of water supply systems.  Technical advice shall support achievement of the component objectives and provide inputs to tasks such as:

To improve the effectiveness of Water Treatment Plants and disinfection systems

- establish a systems/process approach to water quality management that takes into account the all aspects from source to tap and beyond

- ensure drinking water quality standards are appropriate and that procedures to maintain the standards are implemented and enforced as a high priority, with roles and responsibilities within the SWA for maintaining water quality clearly defined and skills developed

- assess WTP operation and propose measures to enhance their safe and reliable operation now and into the future

To reduce wastage and losses in water supply systems

- reduce unaccounted water (UFW) to economical levels though a combination of technical and other means, including extensive leak detection and repair programmes

- prepare training manuals, train trainers, and ensure SWA field staff/teams are appropriately skilled in leak detection, target setting and leakage repair procedures through extensive field application

- develop regular, automated UFW monitoring and targeting reports for all levels of management, including linking the billing system with UFW zone monitoring to identify and rectify potential hot-spots and/or problems

To promote demand management and reduce consumer consumption

- ensure demand management becomes a core function to achieve SWA’s corporate goals and objectives

- develop and implement a comprehensive, target-driven, water demand management programme consisting of an appropriate mix of technical, financial and educational measures and incentives.

To reduce the vulnerability and failure of water supply systems

- in co-ordination with on-going disaster preparedness programmes and initiatives (eg Govt/WB), undertake risk analysis and develop disaster management/preparedness programmes for water supply and sanitation systems

- review and recommend appropriate technical design standards to minimise risks and vulnerability to water and sanitation systems

### Component 5: Sanitation and wastewater improvements

The objective is to reduce detrimental public health and environmental impacts of inadequate water supply and sanitation facilities.  Technical advice shall support achievement of the component objectives and provide inputs to tasks such as:

To improve understanding of linkages between water, sanitation, health and the environment

- develop and implement public awareness programmes, including measures to promote greater community involvement in data collection, analysis and monitoring

- with links to other initiatives (eg MOH, WHO, AusAid, etc.), support processes for the review and development of educational materials including the school syllabus for both primary- and secondary-level education

- provide specialist information and guidance to key stakeholder groups (construction craftsmen, village women’s committees, etc.) on siting of sanitation facilities, construction proper septic tanks and appropriate maintenance procedures.

- review on-site sanitary inspection procedures and prepare guidelines for use both in individual households, community buildings, and in general public awareness campaigns

To put in place appropriate and environmentally sensitive sanitation practices

- develop a design, construction and O&M manual for rural sanitation (similar to SWA Engineering Standards for water supply) and provide training to appropriate personnel including SWA Sanitation Unit staff, building control officers, and trainers of local craftsmen

- assess sanitation facilities in the schools and district hospitals identified under the WaSSP programme and prepare a programme of improvements based on standardised design and construction techniques

- for the sanitation improvements, oversee  management and implementation of the programme, prepare works contracts, contract out services for works construction and supervision, and monitor and report on progress

To improve collection and disposal of waste

- establish appropriate procedures for safe septic-tank pump-out and disposal which complement those being established under the Apia urban area Drainage and Sanitation Project

- identify locations for two new sludge drying bed facility (x1 Upolu, x1 Savaii), and design and supervise the construction of these facilities

### Component 6: Sustainable Water Resource Management

The objective is to set development within a sustainable water resource management framework.  Technical advice shall support achievement of the component objectives and provide inputs to tasks such as:

To establish an effective and skilled Water Resources Unit (WRU) within the MNREM

- skill and equip a WRU as the lead agency for water resource policy implementation, and establish associate business and implementation plans

- in collaboration with all key stakeholders, develop and implement a comprehensive Water Resources Management Strategy covering all aspects of sustainable water resource development and management

- building on WHO/AusAid initiatives, prepare and implement Water Safety Plans

- formalise and implement periodic sector policy and planning review/ reformulation processes

To promote environmentally sensitive development in the water sector

- prepare Sustainable Management Plans (SMPs) and Environmental Impact Assessments (EIAs) for water related developments

- implement environmental mitigation strategies and plans, and establish environmental monitoring systems

To improve the conservation and protection of water catchment areas and sources

- review lessons learned from previous and on-going catchment management initiatives (eg MAFF, FAO, GEF/IWP) and recommend catchment management strategies for the future

- extend catchment management initiatives to all key water supply catchment areas

To improve the assessment and monitoring of water resources

- in collaboration with the PDA Consultant and the Meteorological Office, identify and implement hydrological/hydrogeological studies and assessments required to support detailed investigation and design of the rural water supply improvements proposed under the WaSSP programme

- improve hydrological and hydrogeological data collection, handling analysis and reporting procedures in-line with stakeholder needs and requirements

- review, develop and implement water resource assessment and monitoring systems (both groundwater and surface water) to ensure sufficient information is available for planning, managing and monitoring water resources

- in collaboration with MOH and SWA, develop water quality testing, monitoring and inspection systems for routine sampling and reporting (incorporating water sources, near-coast environment, SWA systems, and independent water supply schemes, and community pools/springs)

## Project management

### Responsible body

The Ministry of Finance (MoF), on behalf of the National Authorising Officer (NAO), will take responsibility for all contractual matters.

### Management structure

The WS-PMU will take overall responsibility for programme management at the sector-level, reporting to high-level Water Sector Steering Committee (WSSC).  Support WS-PMU is also provided by a senior technical advisor under the Programme Management Support (PMS) services.  The implementing agencies include SWA, MNREM and MoH.  The Consultant will be responsible to the WS-PMU via the Implementing Agency Co-ordinators (IACs).  The PIA services should also be integrated with activities related to the design, implementation and supervision of rural water supply improvement works under Component 3 of the WaSSP programme.

### Facilities to be provided by the Contracting Authority and/or other parties

The Contracting Authority (National Authorising Office) will facilitate:

- the issue of all entry and exit visas for the Consultant’s expatriates

- the issue of any work and any other permits required for the Consultant’s staff to carry out their duties within the country (see also Instructions to Tenderers regarding presentation of certified Diploma certificates, etc.)

- the import and export of personnel belongings of the expatriates, and of equipment for the implementation of the project in accordance with the project agreement.

The Ministry of Finance and the Implementing Agencies will also:

- make available to the Consultant all relevant documents, reports, information and data free of charge

- ensure IA Co-ordinator staff are in post and that the training of staff can be carried out in the most efficient manner

# LOGISTICS AND TIMING

## Location

The operational base for the services, and that of the Team Leader/Senior Advisor, is expected to be the SWA Headquarters in Apia.  However, it is anticipated that individual specialists will be located with their associated Implementing Agencies.  Programme activities will be throughout the two main islands of Upolu and Savaii.

## Commencement date & Period of execution

The intended commencement date is February 2006 and the period of execution of the contract will be 60 months from this date.  Please refer to Articles 4 and 5 of the Special Conditions for the actual commencement date and period of execution.

# REQUIREMENTS

## Personnel

### Key experts

The Programme Implementation Assistance (PIA) services requires a core team of longer-term experts with a strong background and understanding of sector-wide, integrated approaches and with individual skills to support a wide range of sector activities including water resource management, water supply, sanitation and environmental health.  On the job skills transfer and capacity building will support institutional and human resources development and be an integral part of all activities.

Short-term expertise may be required for specific tasks but this will be dependent on the breadth of brought by the individual core consultants and the proposed organization and methodology.  Such inputs may include expertise and know-how for IT systems development, WTP operations and maintenance, hydrological and hydrogeological investigation, specialist leak detection, public awareness and education, and environmental impact assessment.

The services also involve dealing with a wide range of local stakeholders and organizations and an overall balance of international and local consultants with a good knowledge of business operations in Samoa or similar environment is an advantage.

Precise inputs will be left to the discretion of the Consultant to ensure the deliverables are achieved in the most efficient and effective manner.

### Key experts

All experts who have a crucial role in implementing the contract are referred to as key experts.  The profiles of the key experts for this contract are as follows:

Key expert 1: Team Leader/Management Advisor

Qualifications and skills:	 International consulting engineer with Civil Engineering Degree or equivalent and professional/chartered qualification

General professional experience: At least 10 years professional experience at a senior level in a water utility or similar, at least 5 yrs of which should be with an independent or privatised company operated along business lines.  Sound knowledge and experience in operations, management and maintenance of water supply systems, including rural water supply systems.  Proven record in institutional strengthening and capacity building.

Specific professional experience:  Experience to include projects of similar scale and complexity. Operation within a performance oriented business and with the development of performance monitoring systems. Experience in a similar Team Leader position overseas.

Key expert 2: Water Resource Specialist

Qualifications and skills:	 International consulting engineer with Engineering or other relevant degree,

General professional experience: At least 10 years professional experience at a senior level. Experience in preparation of water resource management strategies and plans (including water quality), hydrological/hydrogeological networks and reporting, resource conservation and catchment management, and capacity building support to specialist water resource departments.

Specific professional experience:  Experience to include projects of similar scale and complexity, overseas experience and good communication skills.

Key expert 3: UFW and Demand Management Specialist

Qualifications and skills. Degree level in appropriate subject.

General professional experience Demand management experience across technical and other spheres.  Wide experience of UFW monitoring including wide experience in the location of leakage and losses in both urban and rural systems.  Requires capacity building, training and good communications skills.

Specific professional experience.  Setting up of leakage monitoring zones, location and isolation of leakages, step testing and traditional and modern techniques of leak location.

Key expert 4: Environmental Health/Sanitation Specialist

Qualifications and skills. Degree level in environmental health, water and sanitation, or similar appropriate subject.

General professional experience Experience in environmental/public health with particular reference to the assessment, design, construction, supervision and maintenance of basic on-site sanitation systems for rural populations.

Specific professional experience.  Design, construction and maintenance procedures for basic sanitation, septic tanks, and sludge treatment facilities.  Production of operation and construction manuals and training information.  Development of public awareness programmes.

### Other experts

CVs for experts other than the key experts are not examined prior to the signature of the contract.  They should not have been included in tenders.

The Consultant shall select and hire other experts as required according to the profiles identified in the Organisation & Methodology.  These profiles must indicate whether they are to be regarded as long-term/short-term, international/local and senior/junior so that it is clear which fee rate in the budget breakdown will apply to each profile.  For the purposes of this contract, international experts are considered to be those whose permanent residence is outside the beneficiary country while local experts are considered to be those whose permanent residence is in the beneficiary country.

The Consultant should pay attention to the need to ensure the active participation of local professional skills where available, and a suitable mix of international and local staff in the project teams.  All experts must be independent and free from conflicts of interest in the responsibilities accorded to them.

The selection procedures used by the Consultant to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.  The findings of the selection panel shall be recorded.  The selection of experts shall be subject to approval by the Contracting Authority.

Note that civil servants and other staff of the public administration of the beneficiary country cannot be recruited as experts.

### Support staff & backstopping

It is anticipated that administrative and support staff will be provided by the Contracting Authority under a separate budget-line (see Section 6.5).  Professional and administrative staff should however be provided by the head offices to support the project team. The Consultant should provide an outline of the backstopping structure and how the direct support of the project team will be secured.

Backstopping costs are considered to be included in the fee rates and the costs of support staff must also be included in the fee rates of the experts.

## Office accommodation

Office accommodation of a reasonable standard and of approximately 10 square metres shall be provided by the Implementing agencies for each of the key experts.

## Facilities to be provided by the Consultant

The Consultant shall ensure that experts are adequately supported and equipped to enable experts to concentrate on their primary responsibilities.  It must also transfer funds as necessary to support its activities under the contract and to ensure that its employees are paid regularly and in a timely fashion.

The Consultant shall provide within the fees rates of its experts (see also Annex V of the Instructions to Tenderers):

- the remuneration actually paid to the experts concerned per working day

- administrative costs of employing the relevant experts such as relocation and repatriation expenses, accommodation, expatriation allowances, leave, medical insurance, and other employment benefits accorded to the experts by the Consultant

- the margin, covering the consultants overheads, profit and backstopping facilities

- the costs of the audit certificate

- use of company/personal laptop computers, software and equipment

If the Consultant is a consortium, the arrangements should allow for the maximum flexibility in project implementation.  Arrangements offering each consortium partner a fixed percentage of the work to be undertaken under the contract should be avoided.

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority / beneficiary country as part of this service contract or transferred to the Contracting Authority / beneficiary country (see Section 6.5).

## Operational/incidental costs

All equipment, vehicles, operational costs and other resources essential for carrying out the services shall be identified and purchased under a separate budget on the basis of  annual Work Programmes and Cost Estimate, prepared in consultation with the Contracting Authority and endorsed by the European Commission.

The annual Work Programmes and Cost Estimates will be implemented in accordance with EC’s Practical Guide to the Management of Direct Labour Operations and Programme Estimates Financed by the EDF.  The Cost Estimates cannot be used for costs which should be covered by the Consultant as part of its fee rates (see above).

Annual Work Programme expenditure essential to the successful implementation of the WaSSP programme may include:

- Office equipment and furniture

- Computers, hardware and software

- Office running costs, utilities and consumables

- Vehicle purchase, maintenance and running costs

- Administrative and secretarial support

- Meeting and co-ordination costs

- Essential equipment for studies and assessments

- Information, communication and visibility costs

- Local travel costs

- Other (to be identified by the Consultant)

The identification and breakdown of these costs should be estimated in the proposal.  The distribution of these costs on a monthly basis should also be included in Annex V (Budget Breakdown) of the proposal under the line item Incidental Expenditure.

# REPORTS

## Reporting requirements

The reports below must be produced in twelve (x12) hard-copies and be accompanied by an electronic CD version.

Inception Report not later than 8 Weeks after mobilisation. 12 copies. The inception report will comprise: (1) establishment of the office, logistics and any difficulties foreseen, (2) assessment of present situation in the six key areas, (3) progress against plan per key area, giving clear indication of resource input changes from planned. (4) any special provisions required per key area to minimize/to avoid operational difficulties.

Implementation Review 1 not later than 12 months after mobilisation. 12 copies. This report will deal with (1) achievements and results to date against the six key areas. (2) obstacles for further implementation and risks for achievement of the results,. (3) conclusions and proposals for the remaining period, with special emphasis on requirements of initial operation of new and extended facilities.

Implementation Review 2 not later than 24 months after mobilisation. 12 copies. This report will deal with (1) achievements and results against the six key areas. (2) preliminary monitoring against the criteria in this ToR. (3) proposals for the next phase of the project.

Implementation Review 3 not later than 36 months after mobilisation. 12 copies. This report will deal with (1) achievements and results against the six key areas. (2) preliminary monitoring against the criteria in this ToR. (3) proposals for the next phase of the project.

Implementation Review 4 not later than 48 months after mobilisation. 12 copies. This report will deal with (1) achievements and results against the six key areas. (2) preliminary monitoring against the criteria in this ToR. (3) proposals for the final phase of the project.

Final Report not later than 1 month before the end of the contract.  A Draft Final Report will be submitted for comments, two months before completion to allow for comment.  The will deal with (1) achievements and results against the six key areas. (2) monitoring against the criteria in this ToR. (3) Conclusions on the effectiveness of the project and recommendations for future actions by the agencies involved.

Interim progress reports must be prepared every three months during the period of execution of the contract.  They must be accompanied by a corresponding invoice.

There must be a final progress report and final invoice at the end of the period of execution.  The draft final progress report must be submitted at least one month before the end of the period of execution of the contract. Note that these interim and final progress reports are additional to any required in Section 4.3 of these Terms of Reference.

In addition, an updated financial report must be submitted with each of the above progress reports.  The updated financial report must contain details of the time inputs of the experts and of the incidental expenditure.  The final progress report must be accompanied by the final invoice and an audit certificate (as defined in Article 30 of the General Conditions and in accordance with the template in Annex VI of the contract) confirming the final certified value of the contract.

## Submission & approval of progress reports

Six (6) copies of the progress reports referred to above must be submitted to the MoF/WS-PMU in hardcopy and electronic format.  The progress reports must be written in English.  The MoF/WS-PMU is responsible for approving the progress reports.

# MONITORING AND EVALUATION

## Definition of indicators

For the SWA Management.

- Updated Corporate Plan in use linked to the GoS water sector plans with clear business aims and objectives and a strategy for achieving those aims.

- Authority aims and objectives clearly identified and performance monitoring and targeting introduced through all sections down to individual staff levels.

- All staff to have clear job descriptions linked to the Authority core business.

- A succession plan in place linked to individual staff training and development plans.

- Management reporting for Cost Centres against approved budgets to be in place.

- A suite of performance monitoring and management reports to be routinely produced.

- Emergency procedures manual to be in place.

For SWA service delivery,

- Strategy for improved meter reading and billing to be agreed

- Customer contact and complaint procedures to be agreed

- Call out and emergency repair procedures in place.

- UFW monitoring in place, with an agreed targeting procedure.

- Water quality and treatment monitoring procedures in place. Strategy agreed for long term quality improvements. Improved procedures for reaction to treatment problems and liason with the sampling staff in place.

For the EHO/MOH

- Routine sampling in place of all sources of drinking water.

- Routine sampling in place of coastal waters adjacent to potential sources of contamination.

- Agreed procedures in place for investigating possible waterborne disease with control measures.

- Routine inspections of sanitary provisions in place with agreed advice and improvement procedures.

For the MNREM

- Joint Corporate plan to be in place for water resource monitoring and control.

- Watershed management acts reviewed and strategy agreed for revision and implementation of changes.

- Comprehensive data collection procedures in place with routine reports produced.

- Strategy agreed for further improvement of data handling procedures.

For Sanitation

- A programme is in place for the provision of sanitation facilities at all schools participating in the Project.

- An SWA Sanitation design manual is complete and available to outside organisations.

- Building control are working to the standards in the SWA manual and training facilities exist for local builders and craftsmen to achieve the standards of construction in the manual.

For PR and Education

- Awareness programmes delivered prior to access or construction works being implemented in villages.

- Affected villages informed in advance of the options regarding water supply to the village with sufficient information to make informed choices.

- Liaison procedures in place between SWA, its contractors and local communities affected by the works before work commences.

- Sanitation awareness programme in place with standard procedures available for discussions and advice on household sanitation and hygiene arrangements.

- Updated educational material on the “Water Cycle” available for inclusion in the appropriate syllabus reviews during the project.

## Special requirements

None.

APPENDICES

APPENDIX I	Components of the Water Sector Support Programme (WaSSP)

APPENDIX II	Logical Framework of the Water Sector Support Programme (WaSSP)

APPENDIX III	Implementation schedule for Water Sector Support Programme (WaSSP)

APPENDIX IV	Organisational framework

APPENDIX I	Components of the Water Sector Support Programme (WaSSP)

Objectives

The overall policy objective is to reduce poverty and hardship in Samoa by ensuring community access to water of a suitable quality and appropriate quantities to meet all reasonable health, environmental and economic development needs.

Expected results and main activities

The support programme is divided in to six interlinked components and the results and activities for each component are summarised below:

Component 1: Sector orientation

Results: A coherent and comprehensive institutional framework. Updated legislation and regulation.  Improved guidance and co-ordination of sector development.  Reliable performance assessment and monitoring.

Activities

- Review of the institutional framework including the Water Act 1965, watershed Management Act and Water Resources bill and updating of water and environmental legislation

- Strengthening of the Water Sector Steering Committee (WSSC) and support for (annual) policy and strategy implementation reviews

- Support to sector performance assessment, monitoring and client consultation across different stakeholder interests (MoH, MoF, EPPD, SOEMU, SWA, MNRE, village and community level)

- Support to policy and strategy review and adaptation.

Component 2: Capacity building

Results: Strengthened institutional capacity to manage, develop, and sustain water supply and sanitation services.  Increased independence and financial viability of SWA.  A more purposeful water services sector responding to customer demand.

Activities

- Technical assistance to strengthen institutional and management capacity at all levels, from senior management to rural communities.

- Support for the consolidation of skills and systems developed during the SWA-ISP

- Assistance to the development of plans, guidelines, and manuals as well as technical studies and assessments.

- Advice and assistance to strengthen capacities of independent village water committees and local support staff.

- Processes to ensure active involvement of beneficiaries in the identification and implementation of services.

Component 3: Improvement and rehabilitation of rural water supplies

Results: Increased access to safe and reliable water supplies.  Improved services extended to an additional 53,500 of the rural population (30,600 in Upolu and 22,900 in Savaii), approximately 30% of the total population.

Activities

- Review of works implementation plans

- Finalisation of design and tender dossiers, including support studies and assessments where necessary, and tendering for works

- Works implementation including rehabilitation/reuse of existing infrastructure as well as new assets:

- 5 rehabilitated and 4 new river intakes

- 10 sealed sand filter units

- 16 chlorination units

- 14 storage tanks/reservoirs

- 1 booster station

- 4 new boreholes

- 150km of mains pipework

- Works supervision, commissioning and O&M training

- Support and advice to independent village managed schemes

Component 4: Increased efficiency and effectiveness of water supply systems

Results: Improved cost recovery of systems. Unaccounted for water reduced to below 25% in urban and rural areas.  Water treatment plants (WTPs) operating at design conditions.  Water quality samples meeting approved standards.

Activities:

- Leak detection and repair programmes addressing main system losses, tertiary systems, and household-level investigations and support.

- Improvements to water balance accounting and operational performance monitoring systems

- Training and support for effective operation and maintenance of systems

- Development of disaster preparedness and mitigation plans

- Improvements to access and design of existing intake structures and appropriate remedial works.

Component 5: Sanitation and wastewater improvements

Results: Reduced impacts on public health and the environment due to inadequate sanitation and wastewater disposal facilities.  Access to appropriate and environmentally sensitive sanitation facilities available to 42,000 school children and district hospital patients and staff.  Safe collection and disposal facilities available for septage pump-out.  Improved understanding of sanitation, health, and environmental linkages.

Activities

- Preparation of design and tender dossiers for works contracts

- Works implementation including:

- Works improvements to toilet blocks and sanitation facilities at 200 schools

- Works improvements to toilet blocks and sanitation facilities at 15 district hospitals

- Construction of 2 sets of sludge drying beds, one in Upolu and one in Savaii

- Works supervision, commissioning and O&M training

- Strengthening of the SWA Sanitation Unit, with regard to rural sanitation

- Training, education and awareness campaigns targeting village women’s committees and schools, extending and strengthening initiatives under the Ministries of Health and Education

Component 6: Sustainable water resources management

Results: A strengthened Water Resources Unit within the MNRE.  An agreed water resources management strategy.  Improved conservation and protection of the water resources.

Activities:

- Support to build technical skills and capacity within the Water Resources Unit/MNRE and development of a Business Plan.

- Support for the development of a water resources management strategy and development of water quality and environmental standards.

- Strengthening of the Meteorological Office services to enable effective and reliable monitoring and assessment of surface and groundwater resources.

- Strengthening of water quality sampling and monitoring.

- Extension of community-led catchment management initiatives to key water source catchments.

APPENDIX II	Logical Framework of the Water Sector Support Programme (WaSSP)

APPENDIX III	Implementation schedule of the WaSSP (tentative)

Programme Implementation Assistance

TA SERVICES

WSSC

Programme Management Support

TA SERVICES

Other agencies

MOH, etc.

Implementing Agency (IA)

MNREM

MINISTRY OF FINANCE

EPPD/Donor Co-ord/Budget/Etc.

WS-PMU

WATER SECTOR PROGRAMME

S

T

A

K

E

H

O

L

D

E

R

F

O

R

U

M

Implementing Agency (IA)

SWA

D

O

N

O

R

S