## Slide 1
Senegal
Key steps – historical perspective
Main results that can be attributed to the sector SWAp
Policy
Finance
Coordination
Institutions
Monitoring
Public Financial management
Macro-economic context
Lessons learnt
Remaining issues
Implementation
Finance
Reforms
A case study about how far Senegal has gone in terms of implementing a sector wide approach in the water supply and sanitation sector

## Slide 2
1983 New Water Act (the decrees will only be passed in 1998).
1996 Major reform in the urban WSS sector. The former public utility (SONEES) is divided into three entities (SONES, a public asset-holding company; SdE, a private company to deliver water supply services and ONAS, a national company in charge of sanitation in urban areas).
Major reform starts in rural areas. Management of small pipe systems is delegated to users associations (ASUFOR). Private maintenance is encouraged. This reform is still under implementation.
The urban reform is supported by a large investment program, the Programme Sectoriel Eau (PSE) which becomes PLT in 2002 and serves as a first nucleus to develop a sector wide approach.
2005 Establishment of the Programme Eau Potable et Assainissement du Millénaire (PEPAM), an entity in charge of coordinating the whole WSS sector (urban + rural areas in the sector) towards reaching the MDGs.
The first joint sector review takes place. It is now a permanent process (fifth review has been organized in 2011).
2008 New legislative package (water supply and sanitation public services Act, Sanitation Act, ONAS performance contract).
Senegal – An historical perspective

## Slide 3
Senegal – Results – Coverage and financing
Coverage (2008) PEPAM
Urban water supply 98%
Rural water supply 76%
Urban sanitation 63%
Rural sanitation 28%
Rural sanitation is very much lagging behind other sub-sectors. Difficulties in keeping up with high population growth. There are discrepancies with JMP estimates which are much lower for water supply and sligthly higher for sanitation.
Financing
Total cost of the PEPAM (2005-2015) is estimated at 624 million USD for water supply and 638 million USD for sanitation. So far (2010) around 57% of those funds have been mobilized for water and 55% for sanitation. Those estimates do not include O&M funds. However it is not sure that the sector has the capacity of mobilizing subtantially more funds in the coming years, and that those funds can be engaged and turned into services before 2015.

## Slide 4
Senegal – Results – Overview of sector performance
Aspect of sector reform | Performance | SWAp contribution
Policy | Medium | Medium
Finance | Low | Low
Coordination | High | Strong
Institutional capacity | Medium | Medium
Monitoring & Accountability | Medium | Strong
PFM | Low | Low
Macro-economic | Medium | Low

## Slide 5
Criteria | H | M | L | Comment
Is recent policy for the water and sanitation sector in place? |  |  |  | SPEPA (WSS public services) Act + Sanitation Act are major contributions of the SWAp period, as well as the “third generation” ongoing reforms in the urban WSS sector (to be implemented from 2013 onwards)
Is there a prioritised strategy, policy implementation plan? |  |  |  | PEPAM is also an implementation plan and it has been the reference since 2005
Is the policy linked to PRSP / national development plans? |  |  |  | WSS is considered as a priority in the PRSP, but the processes are somehow disconnected
Is the policy implemented in practice? |  |  |  | Yes, but until recently urban reforms are better implemented than rural reforms
Are policy targets being met? |  |  |  | Situation is contrasted from one sub-sector to another. Sanitation is very much behind
Has SWAp contributed to the policy environment? |  |  |  | Some policies are pre-SWAp (e.g. urban WS) but important contributions since 2005
Senegal – Policy

## Slide 6
Criteria | H | M | L | Comment
Is there a sector investment plan? |  |  |  | The PEPAM is at the same time a SIP and a coordination mechanism
Is donor funding linked to the SIP? |  |  |  | Most donor funding is linked to the PEPAM
Are sub-sector allocations policy directed? |  |  |  | The PEPAM process has allowed reallocating some funding towards sub-sectors lagging behind
Is spending linked to policy and results? |  |  |  | There are shortcomings, but PEPAM has clear policy objectives and M&E helps keep focusing on results
Is multiyear sector MTEF in place? |  |  |  | No, it is scheduled to be introduced in the sector during the 2012-2014 period
Is the disbursement and expenditure level satisfactory? |  |  |  | No, expenditure rates are around 60% and there is no evidence of substantial increase since 2005
Has SWAp influenced aid modalities? |  |  |  | No, majority of aid is still provided through individual investment projects
Has SWAp influenced unit costs? |  |  |  | Some examples of containment of costs (e.g. multi-village approach) but overall relatively little attention paid to value for money in the sector
Has SWAp led to increased donor funding? |  |  |  | Yes, the impact of PEPAM is quite obvious
Has SWAp improved environment for private sector? |  |  |  | Not significantly, the strong involvement of the private sector in UWS predates the PEPAM. Progress not obvious in the rural areas
Senegal – Finance

## Slide 7
Criteria | H | M | L | Comment
Is domestic coordination effective – vertical? |  |  |  | Sector has almost no verticality and local authorities are involved to a very little extent
Is domestic coordination effective – horizontal? |  |  |  | Domestic sector is actually rather fragmented – number of institutions has increased since 2005
Is donor sector coordination effective? |  |  |  | Donor coordination is considered effective. Majority of donors are involved in thematic groups
Is the private sector and civil society involved? |  |  |  | Private sector and civil society are involved in the sector in a rather satisfactory manner
Is there a code of conduct/partnership principles? |  |  |  | All donors involved in the PEPAM implementation share a kind of Code of conduct – the “Cadre Unifié d’Intervention”, an important aspect of the PEPAM
Is the SWAp country led and owned? |  |  |  | Ownership of the SWAp is considered rather strong as the main vehicle for it is a coordination unit with strong links to the government
Does the SWAp cover rural/Urban WSS, WRM? |  |  |  | The SWAp integrates rural and urban. Integration of IWRM remains more problematic
Has SWAp improved coordination? |  |  |  | Positive impact is quite obvious and recognized by all domestic and external players
Senegal – Coordination

## Slide 8
Criteria | H | M | L | Comment
Are sector mandates/institutions policy aligned? |  |  |  | Mandates remain unclear, sub-sectors fragmented (except for urban water supply)
Have needed reforms been designed? |  |  |  | Major reforms are pre-SWAp. Need for design of new reforms has not been addressed yet
Are the reforms being implemented? |  |  |  | Reform in the UWS is considered a big success so far. Reform in the RWS (ASUFOR approach) is not fully implemented yet. Need for more reforms in order to boost the sanitation sub-sector (urban and rural)
Is donor support to institutions /reforms effective? |  |  |  | A vast majority or donors are supporting the reforms through the Cadre Unifié d’Intervention
Has sector capacity increased? |  |  |  | Sector capacity is not measured as such. Most players agree on the fact that overall capacity has slightly increased, but more needs to be done
Is donor support to capacity effective? |  |  |  | PEPAM contributes to make sure that each and every program includes the capacity dimension
Has SWAp improved institutional performance? |  |  |  | Overall performance has increased. Some sub-sectors still perform poorly (e.g. rural sanitation)
Has SWAp improved sector capacity? |  |  |  | Overall sector capacity has slightly increased, but more needs to be done
Senegal – Institutional capacity

## Slide 9
Criteria | H | M | L | Comment
Is there a performance measurement framework? |  |  |  | Framework to measure performance is in place and used by the sector players
Are the sector indicators appropriate? |  |  |  | Relevant quantitative and qualitative indicators have been developed. Coverage indicators are sometimes questioned because of the discrepancies with JMP
Is the data considered high quality and reliable? |  |  |  | Most players consider the data reliable, but also argue that quality could still be improved
Is there regular reporting and (annual) review? |  |  |  | 5 joint sector reviews have been organized since 2005 with a good level of participation and it is considered one of the biggest contributions of the PEPAM
Is the sector well governed? |  |  |  | Fragmentation definitely remains an issue in terms of sector governance. PEPAM does not protect the sector from political interferences
Has SWAp improved monitoring? |  |  |  | Although situation could be improved, players unanimously recognize the contribution of PEPAM, especially outside of UWS sub-sector
Has SWAp improved sector governance? |  |  |  | PEPAM has more improved sector coordination than sector governance as such. Problem remains
Senegal – Monitoring and accountability

## Slide 10
Criteria | H | M | L | Comment
Efficiency of urban WSS sector? |  |  |  | Urban water and sanitation sector in Senegal is considered as an example in terms of efficiency
Functionality of rural sector? |  |  |  | Rural water sector is overall functional but
Is the sector financially viable (O&M, expansion) |  |  |  | No, the sector is heavily dependent on donor support, and even the urban water sector has been off balance for a few years (frozen tariffs)
Is the environmental performance adequate? |  |  |  | Environmental performance is very low and situation regarding urban sanitation is worrying
Are there water rights in place? |  |  |  | Foreseen in the Water Act but technically not in place. IWRM (PAGIRE) shows little progress and low priority in the water sector as a whole
Are there IWRM plans for major basins? |  |  |  | Progress is very slow in the implementation of the IWRM action plan (PAGIRE) and there are no plans
Average annual coverage increase since beginning of SWAp (2005) |  |  |  | The average annual coverage has increased in all sub-sectors since the beginning of SWAp (2005) but disparities are obvious between rural and urban (rural lags behind) and between water and sanitation
Senegal – Implementation

## Slide 11
Criteria | H | M | L | Comment
Is there a PFM framework in place? |  |  |  | Yes, overall PFM is still weak but government is making efforts
Is there VFM & effective procurement? |  |  |  | Value for money is given little attention. Cumbersome procurement procedures have a negative impact on the sector performance
Has SWAp contributed to sector PFM? |  |  |  | Yes, in areas such as financial information, benchmarking, capacity development
Criteria | H | M | L | Comment
National budget % is allocated to water sector |  |  |  | The budget for water investments (including WRM) was 0,86% of GDP in 2008-2009
Has there been political stability and leadership? |  |  |  | Stability and leadership are not an issue at macro level in Senegal
Has SWAp contributed to political economy? |  |  |  | To a limited extent only
Senegal – PFM & macro-economic

## Slide 12
Senegal – Key points and lessons learnt (1)
SWAp without MTEF – In Senegal there is no MTEF to support the SWAp (MTEFs should be implemented progressively from 2012 onwards by the two ministries in charge of water and sanitation, on a voluntary basis). For the moment all the investments are still implemented through projects, and the PEPAM Unit ensures that projects comply with the minimum requirements in terms of compliance with the national procedures. This choice has advantages and disadvantages:
Less efficiency – no alignment with national procedures
Less visibility – no MTEF means less capacity for finance planning and follow-up
Less capacity to impact the sector for O&M costs and capacity building
More capacity to attract new donors to the sector
More capacity to be flexible with “not aligned” donors
Sector coordination – Senegal is a unique SWAp case in the sense that sector coordination is done through a project unit (the PEPAM) that originated from the UWS sub-sector and then extended its coverage to the whole sector. This unit has shown remarkable stability when ministerial attributions changed a few times. Cost of the unit vs. sector budget seems reasonable even if some players argue that there is an ambiguity between the role of PEPAM as a coordination / M&E framework and the role of PEPAM as a more classical project implementation unit.

## Slide 13
Senegal – Key points and lessons learnt (2)
Monitoring and evaluation – A sound M&E system is key to a successful SWAp, and the PEPAM invested a substantial part of its resources in strengthening the sector M&E system which was weak in all segments except for the urban water supply sub-sector. The improvements in the M&E system positively impacted the quality of the annual joint sector reviews, the transparency in the sector management (an aspect especially appreciated by the civil society players) through the availability of data on line. The current M&E system also contributed to the capacity of the PEPAM (and therefore, the “sector”) to re-orient potential interventions/donors towards geographical areas or sub-sectors that were relatively less well financed.
Sector representation – The PEPAM Unit plays a very important role in representing the sector at national level and also at international level. The PEPAM Unit connects the sector to many African and international networks and ensures a maximum level of participation of Senegalese sector players. All these players also recognize the fact that PEPAM “keeps everybody in the loop” in terms of information, incl. representatives of the private sector, civil society entities, etc. Partnerships with French network pS-Eau allows the sector in involve migrants associations in the sector discussions.

## Slide 14
Senegal – Key points and lessons learnt (3)
Allocation of financial resources – In a project-oriented environment, allocation of financial resources is often driven more by donors interests in particular sub-sectors or regions than by the actual needs based on objective data. The transition towards a sector-oriented environment has improved allocation of resources in Senegal. However, not enough attention has been given to ensure having good local water and sanitation infrastructure plans (as part of wider local development plans) that could guide the allocation of resources at central level.
Link with national budget – The SWAp does not seem to have helped secure more financial resources from the national budget. Data on overall budgetary allocations to the water and sanitation sector is not comprehensive, given the absence of program budgeting. Data produced by the PEPAM reviews shows that the national budget contributes about 14% of total sector finances and the municipalities around 3% – but these numbers include loan financing and it is unclear whether they include repayment of loans, so the weight of the public budgets could be substantially higher.
Sustainability – Not enough attention paid to long-term financial sustainability – this needs to be a central topic for policy dialogue in the coming years.