## Slide 1: Ministry of Water and Irrigation Directorate of Water Sector Reform Status of sector reform October 19th, 2010
Notes: <number>

## Slide 2: The current situation
The sector reforms that commenced in 2004 based on the Water Act 2002 are progressing well creating the intended impacts that included increased access/coverage, professionalizing sector management, stakeholder participation and pro poor orientation both in rural and urban.
The various sector institutions are progressively taking charge of their respective mandates and carrying their roles effectively albeit with challenges.
The sector players are embracing and appreciating the new institutions.
MWI is increasingly concentrating on policy formulation, sector coordination, oversight and resource mobilization; WRMA on water resources management, WASREB on regulation of WSS, WSTF on pro poor funding in rural, urban and peri urban settings; WSBs on investment planning and development; WSPs on provision of WSS.
The transfer plan has since been revised, approved and awaits circulation. Key outstanding issues addressed in the revised transfer plan include transfer of assets and liabilities; complete de-linking of human resources to the respective sector institutions.
Notes: <number>

## Slide 3: Progress during the last one year
WSS assets from all WSBs have now been documented and valued, Cabinet memorandum prepared and ready for submission
WSIs Pension Scheme registered and launched
Deadline for HR delinking set for June 2011
Increased confidence in sector reform confirmed by increased financial commitments by development (i.e ADB, KfW) and government (sector budget now over Kshs. 30 billion)
Development of secondary legislation including water rules, governance guidelines etc
Increased focus on human right to water eg continued formalization of service provision in urban and peri urban settings
3rd Impact report on the water services sector performance launched
Information briefs published and issued by the WSRS to clarify and elaborate critical issues
Empowerment of right holders eg WAGs

## Slide 4: Challenges
Re-aligning the Water Act 2002 to the provisions of the New Constitution
Sustainability/viability of several sector institutions at national, regional and local levels
Communication within and outside the sector still inadequate
Governance challenge has given the sector negative publicity eg appointment of board members, misuse of funds etc
Inadequate institutional capacities eg. laboratories at treatment, sustainable metering management capacity, financial management at WSBs and WSPs levels, customer care
Inadequate skills and competencies in the sector eg. chemists, plant mechanics, customer care, finance etc
Ring fencing of sector revenues (lease fees, DWO allocations etc)
Aligning budgets to critical sector institutions
Finalize restructuring of MWI and NWCPC
Inadequate funding of directorate of reforms

## Slide 5: Next steps
Task force in place preparing amendments to the Water Act 2002 to complete by Dec 2010
Cluster WSPs based on viability criteria and county governments
Reorganization of WRMA to separate regulation and implementation in progress
Need to progressively sustain enforcement of governance guidelines and public reporting by all sector institutions
On communication promote reporting to public, stakeholder forums, pro active media briefing, publicize the gains/successes of reforms, issue communication briefs etc
Carry out capacity needs assessment, both institutional, for the sector (incl WSIs) and propose action plan
Complete asset re-assignment and gradually outlaw lease fees
Work with Treasury to realign budgets to critical sector institutions
Implement recommendations on restructuring of MWI and NWCPC
Increase funding for the directorate of reforms