## Slide 1: WATER & SANITATION The EC Experience in Somalia & Lessons Learnt
EU Somalia Operations Unit October 2010

## Slide 2: Background
Somalia is a failed state & has no centralized government since 1991
The EC deals de facto with three weak or ineffective “governments”: Somaliland, Puntland & S.Central (TFG)
All emergency & development activities are financed and executed by the international community
There are practically no national policies, laws and regulations
Administrative and enforcement capacity is practically nil.

## Slide 3: GENERAL INFORMATION ON WATER IN SOMALIA
The 2001 UNDP Human Development Report for Somalia estimates that Somalia’s annual renewable freshwater fell from 2,500m3 per capita per annum in 1950, to 980m3 in 1990, with a prediction of 363m3 by 2025.
When the per capita water falls below 1,000m3 per annum, water scarcity can begin to hamper health, economic development, and human well-being.
When water availability falls under 500 m3 per annum life is threatened.
Present and future outlook for health & livelihood in Somalia appears therefore extremely serious.

## Slide 4: Access to Water & Sanitation in Somalia
According to the UNICEF MICS 2006 survey, 29% of the population in Somalia had access to safe water sources and approximately 37% had access to adequate sanitation facilities. In 2000 the MICS found that 23% of the population had access to safe drinking water and 50% has access to adequate sanitation facilities.
Despite a number of interventions in the same period the situation remained dismal due to population growth, rapid urbanization and displacement.
Such poor levels of access have significant effects upon the nutritional, developmental and livelihood status of the population.

## Slide 5: The EC Water, Sanitation & Hygiene Interventions in Somalia
The European Commission has been active in financing water and sanitation programmes in Somalia since 1995.
From 1995 the EC has allocated to the water and sanitation sector through different sources more than Euro 20 million with estimated around 1 million beneficiaries (12% of the 2009 Somali population of about 8.5 million).
However, it is estimated that over the same period the population of Somalia may have increased of at least 2 million.

## Slide 6: Type of EC-funded Interventions 1995-2009 (1)
Access to water, hygiene and sanitation, particularly benefiting women and children.
Improvement of the capacity of communities to identify, plan, implement and manage water, hygiene and sanitation activities.
Improvement of the technical capacity of line administrations / ministries and other relevant institutions, particularly in support of community based initiatives.
Support in the policy definition and discussion.
Promotion of sustainable water management systems (PPP) in urban and rural areas.

## Slide 7: Type of EC-funded Interventions 1995-2009 (2)
The EC has also financed the FAO-implemented Somalia Water & Land Information System (SWALIM)
SWALIM is at present the main source of information on water in Somalia.
SWALIM has executed an inventory of water sources in Northern Somalia and most of South-Central Somalia.
SWALIM has just completed the mapping of the UNICEF water & sanitation interventions in Somalia 2005-2009.
SWALIM data are available at www.faoswalim.org

## Slide 8: Lessons learnt
  All EC implemented projects have undergone mid-term and/or final evaluations by external independent consultants
  Interventions have been evaluated in accordance to the EC criteria of design/relevance, efficiency, effectiveness, impact and sustainability.
  The evaluations have produced an immense crop of lessons particularly relevant for Somalia to be take into account in future interventions.
  From all evaluations it appears that SUSTAINABILITY is the major challenge faced the Water & Sanitation projects in Somalia.

## Slide 9: Lessons learnt – Social & cultural environment - 1
Villagers prioritize water quantity over quality.
Recognising that livestock is an important cornerstone of the livelihoods of the targeted rural populations, water supply systems need to consider water supply for livestock.
Somali people are used to and ready to pay for water. They are less inclined to do so for other services such as garbage collection & waste management.
Most people have yet to associate safe and clean water & hygiene practices with diseases such as diarrhea so the change of hygiene and sanitation behavior is a long process

## Slide 10: Lessons learnt – Social & cultural environment - 2
Water safe at the point of collection may be not so at the point of consumption due to re-contamination during transport, storage and handling.
Promotion of safe drinking water through simple, acceptable, affordable and effective domestic water treatment methods at household level is therefore important.
Use of appropriate methods of improving water quality such as cloth filtration, boiling, filtration should be considered.
Promotion of production and use a ceramic filters have been very promising activity.

## Slide 11: Lessons learnt – Social & cultural environment - 3
Changing traditional behavior on hygiene & sanitation is a long & sustained effort which may take generations.
  Although many latrines exist in the most populated areas, many communities are still unaware of their benefits and many of them are not in use.
  Nomadic communities are clearly reluctant to use latrines.
  Most people do not use soap for washing, are not aware of the danger posed by children's stool, do not purify water, do not regularly wash before preparing food or changing baby's nappies etc.

## Slide 12: Lessons learnt- Working in conflict & post-conflict environment
Flexibility in the design, management and implementation of development activities is crucial in conflict / post-conflict countries.
Provision of moving activities from insecure to secure areas should be embedded in the design & organization (Peace and governance dividend)
Despite challenges & high costs remote management has proved to be feasible

## Slide 13: Lessons learnt - Sustainability - 1
Capacity constraints are a key factor in preventing rural communities from sustaining access to water and sanitation facilities, especially mechanised water supply systems, over the long term.
The main underlying reasons are:
  The systems are complex and human resources to manage them are scarce and costly. Spare parts are difficult to obtain and dealer and technicians are often far away.
  Management of financial resources is difficult in environment without banks or places where to keep money safe. As consequence money is not available in moments of need.

## Slide 14: Lessons learnt – Sustainability - 2
To ensure sustainability promotion of community ownership and capacity building is the best suited for small water supplies (shallow wells, berkhads and baileys) and for hygiene and sanitation interventions.
Private-public partnership appears to be a promising approach to manage mechanized water supply systems mainly in urban areas but tests in rural areas are under way.

## Slide 15: Sustainability - 2
The experience of PPP in Somalia is positive.
Compared to public utilities the PPP interventions have usually been able to expand services, increase revenue collection, reduce volumes of water unaccounted for, improve efficiency, increase staff loyalty and decrease downtime.
Currently the success of the PPP system is based to a large extent on the goodwill of the parties involved. While the importance of this goodwill should be recognised, a firm legal and institutional framework needs to be put in place, while, at the same time, avoiding over-regulating.

## Slide 16: Sustainability - 3
A clear commitment of the political authorities and beneficiary communities is necessary.
Since vested interests always contrast change there is need to invest time in participatory planning and implementation & in encouraging ownership among the various stakeholders.
The PPP system needs to address environmental issues related to the sustainable management of water extraction (by the private sector) and the conservation of surface and groundwater resources (by both the private and public sectors).
The policy & regulatory framework is not yet conducive to direct private investments.

## Slide 17: Lessons learnt - Gender & Environment
Although women and children generally benefit from the interventions there are no specific interventions for them.
The main environmental challenges emerging are:
  Pollution of water sources (shallow well, berkhads & baileys) due to garbage and human wastes.
  Over-pumping of groundwater resources.
  Overgrazing, over-browsing & settlements around permanent water sources.

## Slide 18
THANK YOU.
ANY QUESTIONS?