## Slide 1: Water and Sanitation EC-EIB Seminar Session 3: Sanitation “supply” Malawi Peri-Urban Water and Sanitation Project - Working with NGO’s to increase W&S coverage Brussels, 6 July 2010

## Slide 2
670k inhabitants
72% WS coverage
715k inhabitants
70% WS coverage

## Slide 3: Main Project Objectives
Safe drinking water to 723,000 additional people and
Basic sanitation to 468,000 people
in low income areas of the cities of Blantyre and Lilongwe by September 2013.
    NGO/CBO’s
24-hour water supply for 408,000 people in Blantyre who currently receive it intermittently
Building competent and sustainable Water Utilities
    Private Sector Service Contractor with Performance Based Contract

## Slide 4: Stakeholders and project budget?
  Stakeholders before project
Lilongwe Water Board
Blantyre Water Board
WaterAid
Privatisation Commission
NWDP II
World Bank
Two PIU’s
EIB
NGOs, CBAs
Water Users
Low Income Area Users
Ministry of Finance
???
  Budget in EURO’s
EU grant 14.9 m
EIB loan 15.8 m
Water Boards 1.1 m
Total: 31.8 m
Eligible EUWF: 30.8 m
Of which for LIA’s: 7.3 m

## Slide 5: Most challenging task is the water and sanitation delivery in the LIA’s:
Safe drinking water to 723,000 additional people
  735 Kiosks
Basic sanitation to 468,000 additional people
  70,000 VIP latrines
Key LIA features
  Unplanned
  Limited land tenure
  Affordability
  Poor payment records
  Vandalism
  Sanitation practices
  Latrine investment hurdle

## Slide 9: Replicating successful models: WaterAid
WaterAid (in partnership with LWB) demonstrated a succesful local kiosk management model:
  “The Water User Association” built on a strong social/community fabric
WUA’s:
  manage up to 100 kiosks
  Single customer interface for Water Board
  WUA’s: charge slightly increased fees to:
    Pay kiosk operators & WUA administrators
    Recover prior debts
Kiosk design with “superstructure” against vandals/theft
Success has sensitised WaterBoards who now have special LIA unit to deal with WUA’s.
Sanitation marketing vs slab subsidy
Training small entrepreneurs
  Slab construction
  Pit latrine emptying
Notes: <number>
<footer>
<header>
<date/time>
Water for All: Project area should include lower-income settlements where the non-served reside
Affordability: Demand-driven services, Targeted subsidies
Sustainability: Institutional, financial, operational environmental & social
Scale-up: Build on local successful experiences
Ownership/Participation : Dialogue with all stakeholders including local PS & previously excluded vulnerable groups

## Slide 10
Notes: <number>
<footer>
<header>
<date/time>

## Slide 11
Notes: <number>
<footer>
<header>
<date/time>

## Slide 12
Notes: <number>
<footer>
<header>
<date/time>

## Slide 13
Notes: <number>
<footer>
<header>
<date/time>

## Slide 14
LWB
EIB
Ministry of Finance
BWB
EU ACP WF
Contribution agreement
WaterAid
Loan/ grant agreement
On-lending agreements
Partnership agreement
Water For People
Private Service Contractor
Performance Contracts
Implementation agreement

## Slide 15: Scaling up NGO’s service enabler role through project
To identify kiosk sites in GIS system for PSP to construct 700 kiosks
To set up associated WUA’s
Roll out 70,000 latrines
  sanitation awareness building and marketing
  training slab builders
  Setting up private pit latrine emptying services:
    Gulper; Nibbler
Did we have the NGO’s ?
Lilongwe: WaterAid – Yes
Blantyre: - No
Notes: <number>
<footer>
<header>
<date/time>

## Slide 16: Procuring an NGO for Blantyre ?
Only identified 3 potential NGO’s at outset;
NGO’s need local grass-root presence
  They operate
  through CBO’s;
Do they bid competitively (WaterAid not);
Open to consultants?
Level playing field ?
Notes: <number>
<footer>
<header>
<date/time>

## Slide 17: Restricted tender carried out
Open tender for Expression of Interest (EOI)
9 expressions of interest from int’l & local:
  NGO’s
  Consultants
  JV’s
4 pre-qualified bidders
4 bids received
1 winner: W4P, on price.
Signature in August 2009
  Big help: Transaction Advisory Services (Fichtner Consulting) to prepare tender documents, raise market awareness, manage process;
Notes: <number>
<footer>
<header>
<date/time>

## Slide 18: Some early conclusions
NGO/CBO’s can play a very important role in reaching the MDG’s;
  Especially crucial on the sanitation side
Including NGO’s in the project structure simply adds mode parties and thus complexity
  If sanitation is out of Water Supplier’s remit, even more parties (city council etc);
We walked a thin line to procure competitively, but market is thin: Would other bidders have done as well?
Winning bidder confirmed sanitation marketing approach;
No complaints received from bidders other than tight timing
Notes: <number>
<footer>
<header>
<date/time>

## Slide 19
Notes: <number>
<footer>
<header>
<date/time>